| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 05/05/04 – 06/11/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |  |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |  |
| Meetings / Calls since last report: |  |
| ### Meetings 06/11/04 – Monthly TTPT Meeting Documentation Sub Team 6/10/04 Scripts Sub-Team 6/14/04 ### Conference Calls June 30 Vote on Revised Test Schedules for 2005 |  |
| Voting Items or need direction from RMS: |  |
| 06/30/04 – Preliminary Flight Schedules for 2005 |  |
| Items completed since last report: |  |
| Flight 0504 Testing - As of June 22, 2004 the Market has successfully exchanged 91.7% of all transactions for the External Market Test. Ongoing Maintenance - Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. - Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance - Working with TDTWG on the updates to the Technical Connectivity Worksheet - Revisions to the Scripts for Flight 0904 were developed by the Scripts Sub-Team for approval by the TTPT in July - Brainstorming session on ETOD modifications New business - Approve future flights for 2005 - FAQ’s Review - Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. - Discussion of Texas Market Link Phase 2 testing. #### Please review Minutes of the TTPT for a complete discussion of the meeting |  |
| Action Items / Next Steps: |  |
| Flight 0504 Conclusion - Lessons learned in conjunction with MCT Flight 0904 Preparation Maintenance of Testing Tools |  |
| Pending deadlines / meeting dates / announcements: |  |
| 07/15/04 – Monthly TTPT meeting. The Meeting was moved from 7/14 to accommodate RMS’ schedule. |  |