## Slide 1: ERCOT Project Budgeting Process
Robert Connell
Director Program Management
RMS Update
July 14 2004

## Slide 2: Project Budgeting Process
  Overview of Project Requests
  Process for Market Requests
  Process for Internal ERCOT Requests
  Program Area Teams (PATS)
  Retail Program Area Information
  Annual Prioritization Process
  Projects Needing Priority for 2005 Budget
  Questions

## Slide 3: Overview of Project Requests
ERCOT
PMO
ERCOT
PM Process
PUCT
Market
Participants
ERCOT
Program Management Office
Overall Management of:
  Project portfolio
  Project budgets, priorities and approvals
Project Management Process
Management of:
  Project delivery
  Project resources, costs, timelines
Initiation of Project Requests
PUCT Rulings
System Change Requests (SCRs)
Protocol Revision Requests (PRRs)
Project Requests (PRs)

## Slide 4: Process for Market Requests
BoD
TAC
PRS
WMS
RMS
ROS
CMWG
QSE PM WG
DS TF
TF
TX Set WG
TTPT WG
TD WG
PAR
SCR
PRR
*Subcommittee will identify if this request requires a change to protocols. If no, then submitted via SCR
*Any system change that does not require a change to the protocols will be submitted via SCR
Note:
SCRs – need to be submitted to TAC. They have to be submitted through a sub-committee.
PRRs – need to be submitted to PRS. They can be initiated from sub-committees, working committees or submitted directly to PRS (ex: from ERCOT).
Sub Committee
Working Committee

## Slide 5
Internal ERCOT Requests
Is it an enhancement?
  Improves operations
  Fulfills regulatory obligations
  Supports strategic goals/objectives
  Positive cost benefit
Complete a project request?
  Complete a request
  Obtain manager or director sponsorship
  Submit to CART for prioritization and rank
Is it a fix?
  Addresses a system error
Submit as a SIR/SPR
Submit as a project request

## Slide 6
ERCOT Program Area Teams
Strategic Review
Team
Strategic Team
BUS PMO IT
Continuous Analysis
& Requirements
Team
BUS PMO IT
Release Team
BUS PMO IT
Responsibilities
Communications
Prioritize program issues/impacts/
projects
Develop program goals
Monitor program performance
Prog Review
Market Subcom
Cont Req Team
Manage project requests
Coordinate requirements
Detailed impacts
Monitor protocol updates
Recommend priorities
Strategic Team
Release Core
Coordinate project teams
Assess CRs for release projects
Cont Req Team
Front-line Mgrs
Monitor requests: PUC, market, internal
Prioritize cross-functional issues
Coordinate X-functional schedules, $’s
Board
Officers
Program Area

## Slide 7: Retail Operations Program Summary
PRI 1
(5)
PRI 2
(5)
PRI 3
(7)
6
4
4
RO Growth/Program Status
PRI 1
(7)
PRI 2
(9)
PRI 3
(7)
NO PRI
(7)
PRI 1
(2)
PRI 2
(3)
PRI 3
(7)
NO PRI
(4)
17
30
16
1/31/04
6/30/04
Remaining
To Date
Completed
In Planning
In Progress
Completed
  Competitive metering in 2004 for large non-residential customers
  Texas Set 1.6
  EDI pipeline arch and trans
  Commercial systems SeeBeyond and Paperfree Oracle upgrades
  810 performance enhancement
  NAESB 1.6
In Planning
  Replace TCH; see PR 30082
  Enhancements to FasTrak
  ETS Performance
  Siebel Upgrade
In Progress
  TML Phase 1 & 2
  MIMO
  HTTP/HTTPS for Market Certification
  Siebel Upgrade/Replacement - CRM

## Slide 8
Program Area | Sponsor | Source | Market # if req'd) | Parent Project # | Project # | Project Title | Project Priority | Hi Level Priority | Project Rank | Status
RO | Gruber |  |  | PR-20139 | PR-20139 | 810 Performance Enhancement |  |  |  | Completed
RO | Tucker |  |  | PR-30004 | PR-30001 | Competitve Metering in 2004 for Large Non-Residential Customers | 1.1 | 1 | 4 | Completed
RO | Gruber |  |  | PR-30002 | PR-30002 | Move-In/Move-out Market Solution to Stacking | 1.1 | 1 |  | Execution
RO | Gruber |  |  | PR-30004 | PR-30004 | Texas SET 1.6 | 1.1 | 1 | 4 | Completed
RO | Gruber |  |  | PR-30007 | PR-30007 | NAESB (GISB) 1.6 | 2.3 | 2 |  | Execution
RO | Gruber | Market | PRR312 | PR-30052 | PR-30023 | PRR312 Enhance ESI ID Lookup |  |  |  | 
RO | Galvin | Market | PIP188 | PR-30038 | PR-30038 | PIP188 Forward of Meter Read Information within 4 hrs | 3.3 | 3 | 114 | 
RO | Gruber |  |  | PR-30047 | PR-30047 | EDI Pipeline Arch & Trans | 1.1 | 1 |  | Completed
RO | Gruber |  |  | PR-30052 | PR-30052 | Portal Redevelopment (Includes Phase II) |  |  |  | Execution
RO | Gruber |  |  | PR-30052 | PR-30052-01 | TML Phase I |  |  |  | 
RO | Gruber |  |  | PR-30052 | PR-30052-02 | TML Phase II |  |  |  | 
RO | Gruber |  |  | PR-30054 | PR-30054 | ETS Phase 2 Data Transparency | 1.3 | 1 |  | 

## Slide 9
Program Area | Sponsor | Source | Market # (if req'd) | Parent Project # | Project # | Project Title | Project Priority | Hi Level Priority | Project Rank | Status
RO | Gruber |  |  | PR-30058 | PR-30058 | Siebel Upgrade/Replacement - Actually CRM | 2.1 | 2 |  | Execution
RO | Gruber |  |  | PR-30082 | PR-30082-01 | Commercial Systems Upgrade; SeeBeyond; PaperFree and Oracle Upgrades | 2.1 | 2 |  | Completed
RO | Gruber |  |  | PR-30110 | PR-30110 | Replace TCH |  |  |  | 
RO | Gruber |  |  | PR-30123 | PR-30123 | Training Registration Application Upgrade | 3.3 | 3 | 120 | 
RO | Gruber | Market |  | PR-30133 | PR-30133 | Fix Retail XML Transaction Format to MPs | 3.3 | 3 | 122 | 
RO | Gruber |  |  | PR-30058 | PR-40004 | Account Management CRM | 2.1 | 2 |  | Canceled
RO | Gruber |  |  | PR-40019 | PR-40019 | Testing Website Enhancements | 2.1 | 2 | 57 | 
RO | Gruber |  |  | PR-40020 | PR-40020 | HTTP/HTTPS for Market Certification | 2.1 | 2 | 58 | Execution
RO | Gruber |  |  | PR-40026 | PR-40026 | ETS Data Warehouse Project | 3.1 | 3 | 91 | 
RO | Gruber |  |  | PR-40027 | PR-40027 | ETS Addition to Retail Cert Environment | 3.1 | 3 | 96 | 
RO | Gruber |  |  | PR-40031 | PR-40031 | Replacement of IT Sub-Systems | 3.2 | 3 | 106 | 
RO | Gruber | Market |  | PR-40034 | PR-40034 | TX SET V2.1 | 2.3 | 2 | 79 | 
RO | Gruber | Market |  | PR-40037 | PR-40037 | MSP Competitive Metering Phase 2 | 3.3 | 3 | 125 | 
RO | Gruber | Market |  | PR-40038 | PR-40038 | Mass Customer Transition | 1.2 | 1 | 18 | 

## Slide 10
Program Area | Sponsor | Source | Market # (if req'd) | Parent Project # | Project # | Project Title | Project Priority | Hi Level Priority | Project Rank | Status
RO | Gruber |  |  | PR-40053 | PR-40053 | Enhancements to FasTrak |  |  |  | Planning
RO | Gruber |  |  | PR-40064 | PR-40064 | ETS Performance Enhancements | 1.2 | 1 |  | Initiation
RO | Gruber |  |  | PR-30082 | PR-40066-03 | Siebel Upgrade | 2.1 | 2 |  | Initiation
RO | Gruber |  |  | PR-30082 | PR-40066-06 | Replace TCH See PR 30082 | 2.1 | 2 |  | Concept
RO | Gruber | ERCOT |  | PR-40073 | PR-40073 | 2004 Enhancement SIRs Transaction Svs | 1.2 | 1 |  | Initiation
RO | Gruber | ERCOT |  | PR-40074 | PR-40074 | 2004 Enhancement SIRs ETS | 1.2 | 1 |  | Initiation

## Slide 11: Annual Prioritization Process
Priority categories are high, medium, and low, with subcategories of high, medium, and low, which result in the following priorities:
  High-High (1.1), High-Medium (1.2), High-Low (1.3), Medium-High (2.1), Medium-Medium (2.2), Medium-Low (2.3), Low-High (3.1), Low-Medium (3.2), Low-Low (3.3)
  High – Critical to continued operations and reliability of the market, or in response to legal requirements. (Assumes that current services or functions provided are below acceptable level.)
  Medium – Important to improve service or efficiency of operations of the market. (Assumes that the current services or functions provided are tolerable but not up to the desired state or target.)
  Low – Recommended to further automate operations or improve efficiencies of services currently provided by the market. (Assumes that the current services or functions provided are acceptable but action is needed to prevent degradation of services.)
  The subcategories (H/M/L) prioritized the projects within the category in terms of the value/impact to the market.

## Slide 12: Projects RMS Sponsored Not Initiated
From CART meeting – the short list that will not be executed this year and is sending back to the market. RMS may want to support at PRS as a 2005 Priority.
  PR40038 1.2 – Mass customer transition
  PR40037–3.3 - MSP competitive metering phase 2
  PR40039–3.3 – Day-ahead market (cross impact to MO)
  SCR734 – approved by TAC last week, not yet to the board (will go in July)
  PR30133–3.3 – Fix retail XML transaction format to MPs

## Slide 13
Thank You