## Slide 1
Transaction or Issue Clean Up

## Slide 2
Linked-Address Issue Multiple ESI IDs Linked to a Single Service Address Record
Background
Counts Matrix
Completed Items
Next Steps

## Slide 3: Linked-Service Address (Multiple ESI IDs Linked to a Single Service Address Record)
Background
On the 02/18/04 Retail Market Call, a CR reported a concern regarding discrepancies between ERCOT’s Portal and the TDSP’s customer information system. The CR provided specific example for ERCOT to research.
Analysis, released by ERCOT on 3/8/04, has identified that linked service addresses were established in the ERCOT Siebel system based upon data provided during conversion in 2001. In these instances, a TDSP provided the same service address for multiple ESI IDs. During the conversion process, a single database record was created which linked a single service address to multiple ESI IDs. The Address Field components making up the address record in the ERCOT Siebel system are street name, Address Overflow, City, State, Country and Zip code.
The current effect is that an 814_20 address change to any one of the address-linked ESI IDs effectively changes the address, in ERCOT’s system, of all ESI IDs linked to that same record. Approximately 11 percent of the ESI IDs in the ERCOT Siebel system are affected by this "linked address" issue.

## Slide 4: Linked-Service Address (Multiple ESI IDs Linked to a Single Service Address Record)
Completed Items
3/8/04 - Information released to the Market during Retail Market Call
3/9/04 - Initial conference call with TDSPs to discuss issue and proposed process
3/10/04 - Retail Market Call additional information
3/12/04 - ERCOT provided TDSPs a list of all ESI IDs with linked-addresses
3/16/04 - Follow-up conference call with TDSPs to discuss process further
- ERCOT had ad-hoc discussions with CRs
3/17/04 - Follow-up discussion with a CR
- Follow-up at Retail Market Call to detail proposed process
3/31/04 - TDSPs responded to ERCOT with mismatched address analysis results
4/7/04 - ERCOT completed analysis of address mismatch data received from TDSP
4/8/04 - Market Meeting to discuss issues and further Market activities
4/11/04 - ERCOT posted Master Mismatch List for CR retrieval
4/12/04 - ERCOT sent CRs their ROR list for ESI IDs with non-AREP activity
4/20/04 - ERCOT received TDSP’s address comparison methodologies
- ERCOT received some response from CRs
4/21/04 - Market Meeting in Austin

## Slide 5: Linked-Service Address (Multiple ESI IDs Linked to a Single Service Address Record)
Completed Items (continued)
4/23/04 - ONCOR provided ERCOT a list of 7,850 additional address mismatches
4/24/04 - ERCOT corrected the internal database issues and created a 1-to-1 relationship for each ESI ID and Service Address
4/26/04 - ERCOT posted a revised Master Mismatch List (with entirely new ONCOR data) for CR retrieval
4/29/04 - ERCOT sent CRs their Rep of Record list for the additional address mismatches along with instructions and timeline for CR response
5/4/04 - ERCOT rolled out a modification to the TDSP ESI ID extract to deliver the “address overflow” field
5/5/04 - ERCOT compiled CR responses received to date for this RMS update
5/10-17/04 - TDSPs completed sending of 138K 814_20 address changes
5/14/04 - RMS Update on Project
5/28/04 - ERCOT sent CRs reminders of need for analysis results for June RMS reporting
7/02/04 - ERCOT sent CRs reminders of need for analysis results for July RMS reporting

## Slide 6: Linked-Service Address (Multiple ESI Ids Linked to a Single Service Address Record)
ESI IDs being analyzed by
2 CRs for
Actual Inadvertents
ESI IDs being submitted to FasTrak by
2 CRs for
Resolution
CR Response Summary as of 7-13-04

## Slide 7: Linked-Service Address (Multiple ESI IDs Linked to a Single Service Address Record)
Next Steps
CRs to complete analysis to determine any Inadvertents resulting from this issue (submit FasTrak issue for ESI ID determined to be Inadvertents)
  Send ERCOT a Final Count of Inadvertents by TDSP
  CR to contact the TDSP in instances where the CR believe they have the full correct address and TDSP only has street name or “name” (CR – 123 Hwy 60; TDSP – Hwy 60) or (CR – 345 Main Street; TDSP – Hillcrest Middle School)
ERCOT to compile reports from CRs response for next RMS meeting
ERCOT to establish reporting on actual inadvertent number until associated FasTrak issues are resolved
ERCOT to add the address overflow field to the ESI ID look-up function on the Portal (expected as part of TML2)
ERCOT to present potential areas for process improvement to RMS after MIMO implementation

## Slide 8: Linked-Service Address (Multiple ESI IDs Linked to a Single Service Address Record)
Areas of Process Improvement (RMS asked to revisit after MIMO Implementation)
TDSPs to perform a periodic synchronization of TDSP system service addresses to ERCOT system service addresses and provide 814_20 updates to resolve inconsistencies. (using the TDSP ESI ID Extract as the ERCOT data source)
Suggest CRs create an exception process when the TDSP provides an 814_04 (which ERCOT send to the CR in 814_05 transaction) that has a different address than the CR originally submitted
Investigate ERCOT creating an exception process when the TDSP provides an 814_04 (which ERCOT send to the CR in 814_05 transaction) that has a different address than that in the ERCOT System
Parking Lot Item
Is there a way to make addresses unique?

## Slide 9
Thank You