| ERCOT Working Group Report |
| --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 05/05/04 – 06/11/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |
| Meetings / Calls since last report: |
| Meetings 06/11/04 – Monthly TTPT Meeting Documentation Sub Team 6/10/04 Scripts Sub-Team 6/14/04 Conference Calls June 30 Vote on Revised Test Schedules for 2005 |
| Voting Items or need direction from RMS: |
| 06/30/04 – Preliminary Flight Schedules for 2005 |
| Items completed since last report: |
| Flight 0504 Testing As of June 22, 2004 the Market has successfully exchanged 91.7% of all transactions for the External Market Test. Ongoing Maintenance Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance Working with TDTWG on the updates to the Technical Connectivity Worksheet Revisions to the Scripts for Flight 0904 were developed by the Scripts Sub-Team for approval by the TTPT in July Brainstorming session on ETOD modifications New business Approve future flights for 2005 FAQ’s Review Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. Discussion of Texas Market Link Phase 2 testing. Please review Minutes of the TTPT for a complete discussion of the meeting |
| Action Items / Next Steps: |
| Flight 0504 Conclusion Lessons learned in conjunction with MCT Flight 0904 Preparation Maintenance of Testing Tools |
| Pending deadlines / meeting dates / announcements: |
| 07/15/04 – Monthly TTPT meeting. The Meeting was moved from 7/14 to accommodate RMS’ schedule. |