| ERCOT Working Group Report |
| --- |
| Group Name: PWG (Profiling Working Group) | Reporting Period: 06/11/04 – 07/14/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/pwg_comm.htm |
| Chair name/email/phone: Ernie Podraza (epodraza@reliant.com ) 713-497-5295 Vice Chair name/email/phone: John Taylor (JTAYL13@entergy.com ) 832-681-3152 |
| Meetings / Calls since last report: |
| Conference Calls 06/23/2004 – Load Research Project. Meetings 06/22/04 – Monthly PWG meeting |
| Voting Items or need direction from RMS: |
| Items completed since last report: |
| PRR479 IDR Optional Removal Threshold was approved by the RMS on 6/10/04, and approved by PRS on 6/24/04 as submitted. PRR514 12 Month Window for Non-IDR Scaling was approved by the RMS on 4/14/04, and approved by PRS on 5/21/04, and will appear for future TAC review at the July 8 TAC meeting. Load Research Sample sites installation by TDSPs is 24.29% complete as of 6/28 with a target completion of end of October. Annual Validation Preliminary Analysis indicates that perhaps mostly due to weather variance from 2003 to 2004, migration of profile ID assignments could exceed 20% for some areas for some profiles. Mandatory IDR Threshold Reduction PRR draft language was developed. CenterPoint provided to ERCOT Staff a draft timeline for proposed changes of annual validation profile id assignment responsibilities and other validation issues. |
| Action Items / Next Steps: |
| ERCOT staff reviewing CNP draft proposed changes of annual validation procedures and issues. PRR478 Lagged Dynamic Samples for New Load Profiles implementation survey is being conducted for guidance from PWG members. Mandatory IDR Threshold Reduction PRR draft language to be discussed further. Annual Validation suggestion survey to TDSPs is being conducted to see what actions can be implemented in 2004. ERCOT staff shall do additional analysis before the next PWG to evaluate the migration issue. ERCOT Staff is evaluating extending the ERCOT profile forecast to 5 days out. PRR 471 NIDR to IDR Default Profile Scaling 6 month look back to be discussed. * For additional detail information see file, PWG_Report_Appendix_2004_07_14.doc as well as the PWG meeting minutes at http://www.ercot.com/calendar/2003calendar/2003pwgmaterials.htm and LRS minutes at http://www.ercot.com/calendar/2003calendar/2003LRSmaterials.htm |
| Pending deadlines / meeting dates / announcements: |
| 07/28/04 – Load Research Project Conference Call (Tuesday weekly calls beginning with July TDSP pilot testing) 07/27/04 – Monthly PWG meeting To be announced as needed, none planned – ERCOT Load Research Project Meeting. Mid July 2004, TDSPs to start "pilot" with ERCOT for then Load Research Project. Mid August 2004, CRs to start "pilot" with ERCOT for the Load Research Project. |