| ERCOT Working Group Report |
| --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 06/11/04 – 07/15/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |
| Meetings / Calls since last report: |
| Meetings Documentation Sub Team 7/14/04 07/15/04 – Monthly TTPT Meeting Scripts Sub-Team 7/16/04, 7/27/04 |
| Voting Items or need direction from RMS: |
| None for the Reporting Period |
| Items completed since last report: |
| Flight 0504 Testing The Market successfully concluded the Flight 0504 Market Test on July 15, 2004. There was GREAT REJOICING!!! Ongoing Maintenance Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance Working with TDTWG on the updates to the Technical Connectivity Worksheet Scripts for Flight 0904 were developed by the Scripts Sub-Team and approved by the TTPT Final scripts were presented to ERCOT for Flight 0904 on July 28, 2004 Brainstorming session on ETOD modifications New business Approve Scripts for Flight 0904 Review materials for Flight 0904 Market Orientation Plan to host Lessons Learned session with MCT and TTPT Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. Discussion of Texas Market Link Phase 2 testing. Review and evaluation of test scripts in support of Outage Option 1, MQ Series (electronic outage notification) Please review Minutes of the TTPT for a complete discussion of the meeting |
| Action Items / Next Steps: |
| Flight 0504 Conclusion Lessons learned in conjunction with MCT Flight 0904 Preparation Maintenance of Testing Tools FAQ Review |
| Pending deadlines / meeting dates / announcements: |
| 08/11/04 – Monthly TTPT meeting and combined Lessons Learned meeting with MCT |