## Slide 1: EMMS R4 Projects Update QSE PMWG
By : Jeff Robinson
(512) 248-4217
June 8, 2004

## Slide 2: Summary Status
Approval received on 10/4 to move from Planning to Execution Phase
Planned release of draft XML Specs in July
Next steps:
  Complete detail requirements collaboration w/ AREVA
  Execute contract w/ AREVA for detail software design, software development, testing, and implementation
  Complete AREVA detail software design
  Perform detail requirements (DDN-A) review with QSE volunteers
  Complete detail planning for Settlements and Billing, Data Archive/EDW, and ERCOT EMMS Development deliverables

## Slide 3: Project Schedule Summary

## Slide 4: EMMS Release 4
ERCOT High Priority Projects | Status | Comments/Ref
Improvements to VSA/DSA | Firm scope | PR40001 (Scope in R4 & R5)
OOME Participation in Providing Ancillary Services | Firm scope | PR40051
EMS Archive Comparison Tool | Firm scope | PR40059 (Scope in R4 & R5)
Special Protection Schemes | Firm scope | PR30085
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 5: EMMS Release 4
Market High Priority Projects | Status | Comments/Ref
AS Simultaneous Selection (Carryover from R3) | Firm scope | PRR342
RPRS Market Redesign | Firm scope | PRR413/PIP137/PRR211
Fleet Deployment (OOM) & Electronic Recording of VDI and VDI as Instructed Deviation | Firm scope | PRR422/PRR423, PR40001
Resource Plan Improvement (Carryover from R3) | Firm scope | PRR359/SCR723 (Scope in R4 & R5)
Unit-specific Bid Limits based on Generic Cost | Firm scope | PRR485
PUCT Market Oversight Division Projects | Firm scope | PR40048/40049/40062
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors

## Slide 6: EMMS Release 4
Projects Removed from Release | Status | Comments/Ref
Improve real time local congestion management | Firm scope | PR40001 (ERCOT development Vs AREVA)
Load Forecast metrics | Firm scope | PR40001 (ERCOT development Vs AREVA)
CSC Thermal Limits | Removed | PR30084 (Moved to Continuous Requirements)
Improve real time local congestion management | Firm scope | PR40001 (ERCOT development Vs AREVA)
RMR Automation | Deferred to R5 | PRR428
Dynamic Ratings | Deferred to R5 | PR30016 (Extend Pilot Program functionality within R4)
Notes: Added Scope Details:
Under Release 3.1, included HIGH PRIORITY request from Operations to add PR30167 Archival of Shift Factors