DWG Report

The DWG met in Taylor May 25 & 26 to discuss the work for Phase II of the TVD Criteria and to develop a timetable for the tasks to be undertaken during the remainder of the year. Below are the DWG activities scheduled for the next 6 months:

- June 5 through July 15 - DWG Members to research and perform studies for Phase II of TVD Criteria.

- July 16 - Chair to provide Members outline of revised DWG Procedural Manual for review.

- August 2 - ERCOT to provide Members load-flow cases to be used in 2005 flat-start.

- August 5 & 6 - Meeting in Dallas to revise and update DWG Procedural Manual.

- September ROS Meeting - DWG to respond to NERC blackout recommendations.

- September 15 - Members to submit dynamic data updates to Chair for 2005 flat-start.

- October 13 & 14 - Meeting in Taylor to resolve flat-start issues.

- November 10 - Flat-start work to be finished. Stability book work begins.

- December 15 - Stability book to be produced.

Tom Bao

DWG Chair

512.369.4103