## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
July 8, 2004

## Slide 2: Agenda
Cost Benefit Study Update
ERCOT Protocol Development
Comments from Economists

## Slide 3: Cost Benefit Study - Accomplishments
TCA and KEMA reviewed progress at the June 2 meeting
Assumption memo on implementation cost assessment has been released
Market Participant Survey has been released

## Slide 4: Cost Benefit Study – Dates
Key dates:
  July 9th – Next CBCG Meeting
  July 22nd – CBCG Meeting
  August 10th – CBCG Meeting
  August 26th – CBCG Meeting
  September 7th – CBCG Meeting
  September 22nd – TNT Meeting to preview CB results
  October 14, 2004 – Tentative PUCT workshop on CB results

## Slide 5: Cost Benefit Study – ERCOT and MP Survey Details
Market Participant Survey
  Due date was June 25th
  Approximately 40 responses have been received
  Client Services and KEMA are performing point follow-up
  List of missing respondents is available
ERCOT Interviews and System Inventory
  Ongoing for past three weeks
  Will receive a formal update at July 9th meeting

## Slide 6: Cost Benefit Study – Modeling Progress
Confirmed with TCA that there are no known data items from outside parties necessary for the modeling
~10,000 constraints will be modeled as result of TCA’s analysis using the power flow models, the contingencies and the MUST application
PUCT Staff has reiterated their understanding that the qualitative assessment of the backcasting study will thoroughly address inefficiencies caused by the zonal model’s portfolio unit commitment and dispatch.

## Slide 7: ERCOT Protocol Development
Drafts were sent to stakeholders on June 4
Start 1st Round of Review July 6
Start of 2nd Round of Review delayed from August 16 to August 30 to allow more time to consider Economist’s comments

## Slide 8: Economists’ Comments
Comments received from:
  Dr. Frank Wolak – Independent Economist
  Dr. Shmuel Oren – PUCT Staff, Senior Advisor to MOD
  Potomac Economics, Ltd. – PUCT Staff, Market Monitor

## Slide 9: Dr. Frank Wolak’s Comments
Dr. Wolak met with us on May 26, June 7, and June 16
Reviewed four major areas where the TNT market design differs from nodal markets elsewhere in the US
  Market Mitigation
  Reliability Unit Commitment
  Ancillary Services Procurement and Use
  CRR Allocation Process
Other questions on
  CRR Mitigation Rules
  Ex post pricing
  Renewable Resource scheduling
We expect an addendum to his paper by July 1

## Slide 10: Dr. Oren’s Comments
Dr. Oren reviewed his issues via teleconference on June 28
His paper includes approximately 41 issues from the following white papers:
  CMCG Concept Document
  EH-DAM
  DaRUC
  HaRUC
  Real-Time
  IRR
  AS
  Bidding
  Market Mitigation

## Slide 11: Potomac Economics Comments
We received comments on June 24
Includes approximately 12 issues such as:
  Market Implementation
  Ancillary Services Procurement and Use
  Reliability Unit Commitment
  Pricing during shortages
  Zones and Hubs
  CRRs
  Bidding
  Scheduling
  EH-DAM
  Market Mitigation

## Slide 12: Economists’ Comments
The PUCT Market Oversight Division (MOD) has asked that TNT:
  Give full consideration to the economists’ comments
  Weigh the different perspectives that each expert brings
  Impartially draw conclusions about what would work best for the Texas market
  Make adjustments where necessary
Where TNT disagrees with the comments, MOD asks that we document the reasons.
MOD would support a reasonable delay in the filing of the protocols to provide additional time for stakeholders to thoroughly consider and act on the comments.

## Slide 13: Economists’ Comments
TNT will proceed with the first round of Protocol review, scheduled to end August 4.
We will schedule two weeks between Round 1 and Round 2 to address the Economists’ comments.
Round 2 schedule revised to begin August 30 instead of August 16.
We hope to have a two day workshop with all three economists present, followed by TNT General Sessions to decide how to respond.
After evaluating the efficacy of Round 1 review, and considering the additional time required to address economists’ comments, we will evaluate the impact on our timeline.