## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
August 5, 2004

## Slide 2: Agenda
Cost Benefit Study Update
ERCOT Protocol Development
Comments from Economists
Comparison of Texas Nodal Market to other Nodal Markets
July 28 Voting

## Slide 3: Cost Benefit Study Update
Energy Impact Assessment
  Will compare simulations of generation economic dispatch
  Average shift factors will be used to represent a zonal market design
  Actual unit specific shift factors will be used to calculate LMPs for dispatch in the nodal models
  Will use short run marginal costs (variable costs only) – no fixed costs are included
  No bidding behavior, pricing strategy, bilateral contracts, market power or gaming is modeled
Implementation Impacts Assessment
  Initial results of the survey of market participant’s will be reviewed in August. There were 46 responses received. The deadline was extended in an effort to gather additional responses.
  KEMA is coordinating with ERCOT staff to determine what additional equipment is needed for improvements to the State Estimator. Estimates will be shared with ROS and TAC.
Schedule
  Modeling has been slower than anticipated
  The original schedule allowed for a 2 month review process to allow for CBCG, TNT, TAC and Board review of both the draft and final report
  Review process will be shortened to maintain our September 22 milestone to preview CB results. New schedule will be distributed shortly
  Challenges to run multiple iterations to achieve a positive net benefit before the November 1 filing date will be addressed in a future Open Meeting.

## Slide 4: ERCOT Protocol Development
Started 1st Round of Review July 6
Working long days with meetings 3-4 days per week.
Start of 2nd Round likely to be delayed to account for slower than anticipated review and allow consideration of Economists’ comments.

## Slide 5: Economists’ Comments
Planning a two day workshop between Round 1 and Round 2 with all three Economists present. Based on our Protocol review progress, we anticipate having the workshop in early September.
Prior to the workshop, TNT will have a planning meeting to define goals for the workshop.
Following the workshop, TNT will have several General Sessions to decide how to respond.
After evaluating the efficacy of Round 1 review, and considering the additional time required to address Economists’ comments, we will evaluate the impact on our timeline.

## Slide 6: Comparison of TNM to Other Nodal Markets
The PUCT Market Oversight Division (MOD) asked that TNT:
  Develop a comparison of the Texas Nodal Market to other nodal markets
  Include adequate explanations of why TNT approved market design elements that vary from practices in other markets
During the Open Meeting on July 28, the Commission decided this comparison is not necessary at this time.

## Slide 7: July 28 Voting
Vote | Result
Motion to adopt the language in Section 4.10 (Planning Charter) as submitted by TXU as a wholesale replacement for the Round 1 black-line and consideration in Round 2. Motion to adopt TXU’s revised language in Section 4.9.6.4 on recovery times for ICCP/RTU communication failures for incorporation in the Round 1 black-line and consideration in Round 2. | Approved by a ballot vote of 91.7% in favor and 8.3% opposed. Approved by a unanimous voice vote with no abstentions. All seven segments were present.

## Slide 8: July 28 Voting (cont.)
Vote | Result
Motion to take the boxed language in Section 6.6.8.1.10(4) on NSA Ranking & Screening for incorporation in the Round 1 black-line and consideration in Round 2. Motion to accept the boxed language in Section 6.2 on DC Tie Schedules for incorporation in Round 1 and consideration in Round 2. | Approved by a unanimous voice vote with one abstention by PSEG. All seven segments were present. Approved by a unanimous voice vote. All seven segments were present.

## Slide 9: July 28 Voting (cont.)
Vote | Result
Motion to adopt the boxed language in Section 4.9.1 on reverting to monthly updates of Network Operational Model for incorporation in Round 1 and consideration in Round 2. Motion to adopt the language in Section 4.9.1 on pseudo-devices, as amended, for incorporation in Round 1 and consideration in Round 2. | Approved by a unanimous voice vote. All seven segments were present. The motion failed by a ballot vote of 11.1% in favor and 88.9% opposed.

## Slide 10: July 28 Voting (cont.)
Vote | Result
Motion to adopt the language 6.6.8.1.10(2) on steps for ERCOT when SCED does not solve, as revised, for incorporation in Round 1 and consideration in Round 2. Motion to approve the language in Section 6.6.8.1.11 on excessive dispatches as submitted by Shams Siddiqi and revised by the group for incorporation in the Round 1 black-line and consideration in Round 2. | The motion was approved by unanimous voice vote with abstentions from LCRA and BTU. All seven segments were present. The motion was approved by unanimous voice vote. All seven segments were present.