## Slide 1
TTPT Adopted Flight Schedules for 4 Test Flights in 2005
V2.0-0105 (Testing New Market Participants in TX SET Version 2.0)
    Connectivity to start Dec 17, 2004 (to avoid Christmas/New Years)
    Jan 21, 2005 - Mar 18, 2005 (8 weeks for scripts)
V2.0-0405 (Testing New Market Participants in TX SET Version 2.0)
    Connectivity to start March 18, 2005
    April 22, 2005 - June 17, 2005 (8 weeks for scripts)
V2.0-0705 (Testing New Market Participants in TX SET Version 2.0 or perhaps a new release of TX SET Version 2.1)
    Connectivity to start June 17, 2005
    July 22, 2005 - Sept. 16, 2005 (8 weeks for scripts)
V2.0-1005 (Testing New Market Participants in TX SET Version 2.0)
    Connectivity to start September 16, 2005
    Oct. 21, 2005 - Dec. 16, 2005 (8 weeks for scripts)