| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: PWG (Profiling Working Group) | Reporting Period: 07/15/04 – 08/12/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/pwg_comm.htm |  |
| Chair name/email/phone: Ernie Podraza (epodraza@reliant.com ) 713-497-5295 Vice Chair name/email/phone: John Taylor (JTAYL13@entergy.com ) 832-681-3152 |  |
| Meetings / Calls since last report: |  |
| ### Conference Calls ### Meetings 07/27/04 – Monthly PWG meeting |  |
| Voting Items or need direction from RMS: |  |
| PWG seeks approval of draft PRR language to lower the mandatory IDR installation threshold per document ‘PRR_Mandatory IDR Threshold reduction_PWG.doc’ sent to the RMS exploder list on 7/28/04. |  |
| Items completed since last report: |  |
| - PRR479 IDR Optional Removal Threshold was revised and approved by the TAC on 7/8/04, and approved by the Board on 7/20/04. - PRR514 12 Month Window for Non-IDR Scaling was approved by the TAC on 7/8/04, and approved by the Board on 7/20/04. - Load Research Sample sites installation by TDSPs is 31% complete as of 7/26 with a target completion of end of October. - Annual Validation Preliminary Analysis for 2004 - The PWG on 7/27 reviewed RMS sponsored PRR language to authorize the TAC subcommittees and ERCOT Board to suspend. - Mandatory IDR Threshold Reduction PRR draft language was approved and submitted to RMS. - PRR478 Lagged Dynamic Samples for New Load Profiles implementation survey was discussed on 7/27. - ERCOT Staff evaluated that extending the ERCOT profile forecast to 5 days out requires considerable system changes. - PRR 471 NIDR to IDR Default Profile Scaling 6 month look back was discussed . |  |
| Action Items / Next Steps: |  |
| - ERCOT staff and CNP shall complete a draft of proposed changes of annual validation responsibilities, procedures and issues. The result shall be shared with the PWG exploder. - PRR478 Lagged Dynamic Samples for New Load Profiles survey results shall be discussed at the next PWG meeting after a presentation of what is the value of lagged dynamic profiles. - Annual Validation 2005 shall be discussed at the next PWG with a goal to implement approved changes to annual validation process in time for all market participants to change systems for 2005. The work shall take several meetings to accomplish. - PRR 471 NIDR to IDR Default Profile Scaling 6 month look back shall be changed with a PRR to extend to 12 months. * For additional detail information see file, PWG_Report_Appendix_2004_08_12.doc as well as the PWG meeting minutes at http://www.ercot.com/calendar/2004calendar/2004pwgmaterials.htm and LRS minutes at http://www.ercot.com/Participants/Committees/pwg_comm.htm |  |
| Pending deadlines / meeting dates / announcements: |  |
| 08/24/04 – Monthly PWG meeting To be announced as needed, none planned – ERCOT Load Research Project Meeting. Early August 2004, TDSPs to start "pilot" with ERCOT for then Load Research Project. Mid August 2004, CRs to start "pilot" with ERCOT for the Load Research Project. |  |