## Slide 1: Texas Market Link – TML Phase II

## Slide 2: TML Phase II in Production
Successful release on 7/31/04
  Enhanced Find ESIID function
  Enhanced Find Transaction function
Increased Data Transparency
  “Dark Side” transaction details
  ERCOT Service Order Information
  Multiple ESI ID search capability
Improved Usability Interface
  Human Factors engineered screen design
  Information displayed at summary & detail level
  Ability to download information

## Slide 3: TML Phase II outstanding defects
Total of 10 market impacting defects identified related to requirements of TML Phase 2
2 of these will be corrected on 8/28 Retail Release
  Default 13 month search through current day
  My page display functionality
4 of these will be corrected on 9/25 Retail Release
  Display of 9 digit zip code – Find ESI ID
  867_03F & 867_04 Transaction details
  Correction of message upon time out of query
4 of these will be determined upon analysis completion
  New permissions creation for Withdraw function
  Help screen verbiage correction
  Increased accuracy in identification of error ESI ID in list – multiple
  In the ESI ID list (multiple), upon ESI ID not found, link is inaccurate

## Slide 4: TML Phase II outstanding Enhancements
6 Identified Enhancements related to TML Phase II scope
  Example: Change the “Apt/Suite #” to “Address Line 2”
  Example: Place the address overflow on a separate line in the Find ESI ID details page
ERCOT Process for Enhancement Release
  SIR is written and assigned a number
  Prioritization and ranking process followed
  Prioritization and ranking teams assign the enhancement SIRs to a target release date based upon resource availability and funding
*Enhancements are those items NOT in requirements, but identified as issues

## Slide 5: TML Next Steps
TML Phase III
  Wholesale Functionality
  Beginning requirements portion
TML Retail Enhancement 4
  Mid-Term [TML Phase II] requirements
  High level requirements identified

## Slide 6: Thank you