## Slide 1
Current Market Release

## Slide 2: Flight 0504 Update

## Slide 3: Flight 0504 Update
Announcement:
At 3:30 on Thursday July 15th, ERCOT received and successfully processed the last transaction for Flight 0504. This flight of testing, while the most vigorous to date, also proved to be our must successful.

## Slide 4: Flight 0504 Update
Stats:
    Three (3) new Competitive Retailers tested their systems to enter the retail market
    A total of 86 Competitive Retailer systems were tested
    Eight (8) TDSPs (including 1 MOU/EC) supported flight testing and tested their systems
    Approximately 28,669 transactions were passed between trading partners during the execution of the scripts required for testing V2.0 (not including pre-flight scripts)
    There were 26 Stacking scripts and 12 non-Stacking scripts tested
    Testing started on schedule on 5/17/04 and the scheduled timeline of testing was a total of 10 weeks
    The Flight ended 8 days early with the completion of the last Stacking script on 7/15

## Slide 5: Flight 0504 Update
Comparison to past flights:
Flight 3801 - V1.3
Transactions = 6940
Expected end date - 9/5/01
Actual end date 9/21/01
Flight 1001 - V1.4
Transactions = 12350
Expected end date - 11/23/01
Actual end date - 12/03/01
Flight V1.5 - V1.5
Transactions ~ 23000
Expected end date - 4/7/03
Actual end date - 4/7/03
Flight 0504 - V2.0
Transactions = 28,669
Expected end date - 7/23/04
Actual end date - 7/16/04

## Slide 6: Thank you