| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 06/11/04 – 07/15/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |  |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |  |
| Meetings / Calls since last report: |  |
| ### Meetings Documentation Sub Team 7/14/04 07/15/04 – Monthly TTPT Meeting Scripts Sub-Team 7/16/04, 7/27/04 |  |
| Voting Items or need direction from RMS: |  |
| None for the Reporting Period |  |
| Items completed since last report: |  |
| Flight 0504 Testing - The Market successfully concluded the Flight 0504 Market Test on July 15, 2004. There was GREAT REJOICING!!! Ongoing Maintenance - Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. - Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance - Working with TDTWG on the updates to the Technical Connectivity Worksheet - Scripts for Flight 0904 were developed by the Scripts Sub-Team and approved by the TTPT - Final scripts were presented to ERCOT for Flight 0904 on July 28, 2004 - Brainstorming session on ETOD modifications New business - Approve Scripts for Flight 0904 - Review materials for Flight 0904 Market Orientation - Plan to host Lessons Learned session with MCT and TTPT - Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. - Discussion of Texas Market Link Phase 2 testing. - Review and evaluation of test scripts in support of Outage Option 1, MQ Series (electronic outage notification) #### Please review Minutes of the TTPT for a complete discussion of the meeting |  |
| Action Items / Next Steps: |  |
| Flight 0504 Conclusion - Lessons learned in conjunction with MCT Flight 0904 Preparation Maintenance of Testing Tools FAQ Review |  |
| Pending deadlines / meeting dates / announcements: |  |
| 08/11/04 – Monthly TTPT meeting and combined Lessons Learned meeting with MCT |  |