| SCR Number | SCR737 | PRR Title | Non-IDR Estimated Meter Read Data |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 24, 2004 |  |
| Credit Impacts |  | YES _______ NO _X_____ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | 6-LL (less than $100,000) |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Minimum 3 month development effort upon project initiation. |  |
| ERCOT Staffing Impacts (across all areas) |  | Nominal impact. ERCOT Production Support would monitor process which populates reporting data structure. ERCOT personnel would compile data and deliver a report monthly to RMS. |  |
| ERCOT Computer System Impacts |  | Program would be written to join meter read transactions with Siebel characteristics (premise type and business process type) to determine and track meter read history by ESIID. Storage space required for new data structure(s). ERCOT would execute process at a non-peak time (perhaps once a month on a weekend prior to RMS.) to avoid interference with production application schedules. |  |
| ERCOT Business Function Impacts |  | None |  |
| Grid Operations & Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Evaluation of Interim Solutions (e.g., manual workarounds)

Data volumes and the joining of data between multiple systems don’t allow for a feasible manual workaround.

Comments