| PRR Number | 525 | PRR Title | SCE Performance and Monitoring |
| --- | --- | --- | --- |
| Impact Analysis Date | July 16, 2004 |
| Credit Impacts | YES _______ NO ___X___ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 5-L ($100,000 - $500,000) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | This PRR would require ERCOT to complete three projects: (1) approximately 3 months for ERCOT Compliance to develop report requirements through the stakeholder process - report automation cannot occur until approximately Q2 ’05, after Enterprise Data Warehouse deployment; (2) and (3) EMMS modifications may be Release 5 candidates (estimated completion May 2005). |
| ERCOT Staffing Impacts (across all areas) | This PRR will add a business function that will require 0.5 FTE incremental staffing impact to the ERCOT Compliance team, not identified in the ’04 budget. |
| ERCOT Computer System Impacts | This PRR would impact ERCOT systems in three ways by requiring: the development of an automated Compliance report; modification of EMMS to send QSEs a signal for the modified participation factor L10 and archive data as appropriate; and modification of EMMS to change operator displays of Real Time Ancillary Services performance. |
| ERCOT Business Function Impacts | This PRR will add a business function to the Compliance team’s responsibilities to work through the stakeholder process to inform participants of requirements and perform routine evaluations and occasional follow-ups to address issues of non-compliance. |
| Grid Operations & Practices Impacts | No impact to Control Room Operations |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Evaluation of Interim Solutions (e.g., manual workarounds)

A manual compliance report could be prepared by the Compliance team that contains SCE performance data, until automation through the extraction process is completed (estimated Q2 ’05).

Comments