| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: TX SET | Reporting Period: October |
| Working Group website: http://www.ercot.com/Tac/RetailISOAdHocCommittee/Customer/SET/keydocs/Keydocs.htm |  |
| Chair / Vice Chair name/email/phone: Kyle Patrick / kpatrick@reliant.com / 713-497-3396 |  |
| Meetings / Calls since last report: |  |
| #### Meetings - TX SET Monthly Meeting –September 17th and 18th - TX SET Monthly Meeting –October 11th and 12th |  |
| Voting Items or need direction from RMS: |  |
| Items completed since last report: |  |
| - (810/867/824 TF) Billing Determinants Change Control was drafted for discussion at October TX SET meeting. - (TX SET) Membership reviewed the list of Change Controls for Version 2.0A, (4 of 32 were requested to be removed from consideration of the Version 2.0A) - (RMS) Two MOU/EC Change Controls have been drafted for review at TX SET meeting in October - (810/867/824 TF) TX SET drafted a change control adding reject reasons to the 824, this was reviewed by TX SET at the October meeting. - (RMS) TX SET reviewed the RMS Action Items Request Form. TX SET did revisions to the document flow, has shared those opinions with RMS leadership. |  |
| Action Items / Next Steps: |  |
| ACTION ITEMS: - (RMS) Texas SET to continue to review linked address issues: - Suggest CRs create an exception process when the TDSP provides an 814_04 (which ERCOT sends to the CR in 814_05 transaction) that has a different address than the CR originally submitted - Investigate ERCOT creating an exception process when the TDSP provides an 814_04 (which ERCOT send to the CR in 814_05 transaction) that has a different address than the CR originally submitted - - Address making addresses unique – parking lot item - Item is to be discussed at October meeting. - (RMS) Texas SET to review ESI ID linked address issue: - TDSPs to perform a periodic synchronization of TDSP system service addresses to ERCOT system service addresses and provide 814_20 updates to resolve inconsistencies (using the TDSP ESI ID Extract as the ERCOT data source) - Item discussed at October meeting: - (RMS) Texas SET to review estimated meter read issues including meter access issues that resulted from TITF discussion - Bill Reily presented TDSP results on meter estimates at the September TX SET meeting. This presentation was also shared with Market Metrics. - (RMS) Texas SET to review implementation of historical usage requirements in new Customer Protection Rule - Expectation is to have this Action Item closed at the November TX SET meeting. |  |
| Pending deadlines / meeting dates / announcements: |  |
| PENDING DEADLINES: - TX SET is requesting MPs review the current list of Unassigned Change Controls as listed on the website. TX SET is currently in the process of assigning TX SET CCs to 2.0A and 2.1. The desire is for 2.0A to be non-technically impacting to MPs, so TX SET is requesting MPs bring to SETs attention any of the “Unassigned” CCs that would impact. Those CCs would be deferred until TX SET 2.1. TX SET will be taking MP CC considerations at October’s TX SET Change Control Conference Calls, as listed in TX SET’s posted agendas. MEETING DATE: - TX SET monthly meeting: - Austin, TX - November 16th, 17th |  |