## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
October 7, 2004

## Slide 2: Agenda
Cost Benefit Study
ERCOT Protocol Development
Economist Workshop
September 8 Voting

## Slide 3: Cost Benefit Study
Expected comprehensive report on September 22
On September 17, vendor recommended a delay in submitting the Energy Impact Assessment
  Modifying input assumptions for treatment of “Overloaded Constraints”
  Expect an update on re-running the model on October 4
Drafts of Implementation Impacts Assessment (IIA) and Other Market Impacts Assessment (OMIA) submitted
  Few comments received on IIA
  Significant comments received on OMIA
  Comments to be reviewed by CBCG on October 4
ERCOT to file comments on proposed rule changes, requesting filing deadline for Cost Benefit Study be moved to December 31

## Slide 4: ERCOT Protocol Development
Completed most sections of 1st Round review with a few remaining homework assignments
Completion of Round 1 projected to be approximately October 20
Delayed discussion of RUC and EHDAM
Economist’s comments will have to be incorporated in Round 2

## Slide 5: Economist Workshop
Workshop held September 16 and 17 to address comments received from Dr. Wolak, Dr. Oren, Dr. Patton, and Dr. Roy Shanker.
Following the workshop, TNT met two days to decide how to respond to the economists’ comments.
Identified several potential changes to consider:
  Consider more “integrated” DAEM, RUC, co-optimized Ancillary Services and energy
  Allocation of CRRs to LSEs
  Evaluate Deration of CRRs
  Evaluate Ancillary Service Markets
  Evaluate Mitigation after other proposals reviewed
White papers to describe options to consider due October 15
Any ideas accepted will be incorporated in the Round 2 Protocol review process.

## Slide 6: September 8 Voting
Vote | Result
Motion to not allow Loads to participate in the SCED and RUC process at this time. Motion to adopt the whitepaper language as amended to define the setting of market clearing price (MCPC) for Ancillary Services in Section 5.6.5. | Approved by a ballot vote of 73.8% in favor and 26.2% opposed. Approved by a ballot vote of 81.0% in favor and 19.0% opposed.

## Slide 7: September 8 Voting (cont.)
Vote | Result
Motion to adopt the alternative language proposed for Section 5.6.6(3), which states that ERCOT shall notify the Independent Market Monitor of AS “price reversals” Motion to adopt the language submitted by Randy Jones and Clayton Greer for Section 6.8.5.1, related to Voltage Support. Motion to make the minimum quantity for CRRs 1 MW. | Approved by a unanimous voice vote. Representatives from all seven segments were present. Approved by a ballot vote of 92.9% in favor and 7.1% opposed. Approved by a unanimous voice vote. Representatives from all seven segments were present.

## Slide 8: September 8 Voting (cont.)
Vote | Result
Motion to strike paragraphs 7.4.1 (3) and (4) related to Pre-assigned Congestion Revenue Right (PCRR) allocation and eligibility. Motion to accept the language revised during the TNT 9/08 meeting for Section 7.8 (1)–(5) related to Congestion Revenue Rights bilateral trades and registration. | Approved by a majority voice vote with one opposed, Oxy and no abstentions. Representatives from all seven segments were present. Approved by a unanimous voice vote with one abstention by CPS-San Antonio. Representatives from all seven segments were present.