## Slide 1: POWER SYSTEM PLANNING CHARTER AND PROCESSES UPDATES Presentation to TAC Sept 9, 2004
Transmission Services
Ken Donohoo, Manager of System Planning
www.ercot.com

## Slide 2: TAC ACTION ITEM
Coordinate a review of and possible changes to the Tier 1 Projects Review Process – (5/6/04)

## Slide 3: OPEN PROCESS
Update was developed and emailed to Region Planning Groups (RPG) for comment/review on July 12
Comments were received on July 27
  CenterPoint (CNP)
  Bryan Texas Utilities (BTU)
  PUCT Staff
  TXU Energy
  TXU Electric Delivery
  TECO EnergySource
  Flint Hills Resources (industrial consumer)
  Lower Colorado River Authority (LCRA)
  South Texas Electric Coop (STEC)
  Brownsville Public Utility Board (BPUB)
  City Public Service San Antonio (CPS)
  Austin Energy (AEN)
Assembled and emailed to RPGs July 27
RPG meeting to review and discussion August 3

## Slide 4: PLANNING PROCESS Project Submission And Review Requirements
Small Projects - “Tier 1” (60 kV to 138 kV projects)
  Projects requiring a Certificate of Convenience and Necessity (CCN) from the PUCT
    Includes exempt municipal & electric cooperatives projects under what-if test
    Except for any project for which the CCN has been approved or a Public Participation Meeting has already been conducted prior to August 15, 2004
  Projects that have an estimated capital cost greater than $10 million
    To facilitate communication and coordination of projects among the RPG members, members can individually request and review any project below this level
  Projects having a projected in-service date after June 1, 2006
Exempt Projects
  Construction to connect a new substation or accommodate load growth in an existing substation
  Replacement of line terminal equipment, such as switches, current transformers, circuit breakers, and wave traps
  Addition or replacement of reactive power sources (capacitors and reactors) not capable of dynamic response

## Slide 5: PLANNING PROCESS Project Submission And Review Requirements
Large Projects - “Tier 2” (345 kV and higher projects)
  Any projects requiring PUCT certification (CCN)
    Includes exempt municipal & electric cooperatives projects under what-if test
    Except for any project for which the CCN has been approved or a Public Participation Meeting has already been conducted prior to August 15, 2004
  ERCOT Staff independent review/study
  Submit to ERCOT Board for endorsement
Exempt Projects
  Construction to connect a new substation or accommodate load growth in an existing substation
  Replacement of line terminal equipment, such as switches, current transformers, circuit breakers, and wave traps
  Addition or replacement of reactive power sources (capacitors and reactors) not capable of dynamic response

## Slide 6: OTHER ITEMS
Alignment of charter to Standard Generation Interconnection Agreement (SGIA) requirements
ERCOT provide estimated transmission project cost information
  Total by year
  By Region Planning Group by year
  By kV service level by year
  By transmission owner by year (subject to approval)
  Also provides breakdown of circuit miles of line, transformer capability, reactive capability and circuit breakers
General clarifications

## Slide 7: QUESTIONS/DISCUSSION