## Slide 1: Load Research Sampling (LRS) Project Update
9/16/2004

## Slide 2: LRS PROJECT UPDATE
Market Update
  LRS Pilot for TDSPs successfully started on August 20th, 2004
    Successfully processed 3 TDSP inbound files and have sent response transactions
    Other 2 TDSPs are “in flight” with only minor issues. Expected to complete by RMS meeting
  TDSPs starting to submit prior months IDR data.
    ERCOT requires data in order to process and turn around information for CRs
    ERCOT requires data to start building sample database
  Continue to have Tuesday morning LRS status conference call to address any issues.

## Slide 3: LRS PROJECT UPDATE
Market Updates
  TDSP Installation update as of 9/7/2004
  Significant progress in LRS IDR installation
  TDSPs are nearly 50% complete with IDR installations

## Slide 4: LRS PROJECT UPDATE
ERCOT Updates
  No significant issues in Pilot to date
    Minor enhancement to track original attributes of selected samples
    Minor enhancement for Database usability
    Updating documentation and starting transition towards production support
    Building out Production environment
  All LRS updated materials can be found on the ERCOT LRS website
    http://www.ercot.com/Participants/loadresearchsampling.htm