| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: TTPT (Texas Test Plan Team) | Reporting Period: 07/15/04 – 08/11/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/ttp_comm.htm |  |
| Chair / Vice Chair name/email/phone: Bill Bell (william.bell@centerpointenergy.com ) 713-207-3885 Vice Chair Jennifer Teel (jennifer.teel@ec-power.com) 713-403-8731, Sharon Polliard (srpolliard@aep.com) 918-599-2055 |  |
| Meetings / Calls since last report: |  |
| ### Meetings Scripts Delivered 7/29/04 08/11/04 – Joint TTPT and MCT Lessons Learned Monthly TTPT Meeting Documentation Sub Team Meeting – August 26, 2004 Scripts Sub Team Meeting – postponed until September ETOD Sub Team Meeting conducted on August 26, 2004 |  |
| Voting Items or need direction from RMS: |  |
| None for the Reporting Period |  |
| Items completed since last report: |  |
| Flight 0504 Testing - Lessons Learned Meeting - Some items from Lessons Learned may be incorporated into 0904, others will be considered for future flights. Ongoing Maintenance - Updates to Texas Market Test Plan (TMTP) document to reflect changes with V2.0, NAESB and Flight 0504 approach. - Maintenance of white paper for Flight 0504 and market hard questions for future version changes in the market Testing Tools Maintenance - Recommended changes to the Technical Connectivity Worksheet and Testing Signoff Worksheets are with ERCOT for implementation - Final scripts were presented to ERCOT for Flight 0904 on July 28, 2004 - Updates to FAQs on Testing Website reviewed - Brainstorming session on ETOD modifications - Generation of white paper on ETOD modifications and improvements New business - Review and continued preparation for Flight 0904 - Request TDTWG to host Lessons Learned from NAESB 1.6 at future TTPT meeting. - Incorporate items from Flight 0504 Lessons Learned into Test Processes and Documentation - Incorporate items from Orientation into Test Processes and Documentation - Review and evaluation of test scripts in support of Outage Option 1, MQ Series (electronic outage notification) #### Please review Minutes of the TTPT for a complete discussion of the meeting |  |
| Action Items / Next Steps: |  |
| Conduct Flight 0904 Maintenance of Testing Tools and Documentation FAQ Review Review of Testing Matrix to be approved at September TTPT Meeting Review of TMPT to be circulated at September TTPT Meeting |  |
| Pending deadlines / meeting dates / announcements: |  |
| 09/23/04 – Monthly TTPT meeting |  |