## Slide 1: Flight 0904 Update

## Slide 2: Flight 0904 Update
Flight manifest
13 New REPs are scheduled to test in 0904
7 Existing REPs testing in new territories
3 Existing REPs testing for DNP
2 Existing REPs testing for Bank changes
2 Existing REPs testing for change in EDI Provider

## Slide 3: Flight 0904 Update
Preflight Check
Last test bed delivered to ERCOT 8/30, spreadsheets sent to CRs 8/30
Functional acknowledgment tests complete 9/1
Connectivity testing complete 9/7
Penny tests complete 9/10
Readiness for September 13th -- We are a go!

## Slide 4: Flight 0904 Next Steps
Flight Takeoff
Daily kick off call Friday 9/10/04
Transactions start to flow Monday 9/13 at 8:00 am
Daily status calls - MANDATORY
By October RMS (10/14/04)
Market scheduled to be on Day 24 of Flight 0904
  12 total scripts
  Five (5) scripts should be complete by the market
By November RMS (11/11/04)
Market scheduled to be on Day 44 of Flight 0904
  The last script (STK23) should be complete on Day 31