## Slide 1: SCR 740 Enhancements to ESIID Extract

## Slide 2
SCR 740 is a system change request asking for enhancements to the ESIID Extract created by the implementation of SCR 727
SCR 740

## Slide 3
Summary of Timeline
  Conceptualized by DEWG on August 10
  Submitted by DEWG on August 13
  Prioritized 1.2 by PRS on August 27 (Rank = 33)
  Approved by TAC on September 9
  DEWG reached important deliverable decisions at October 5 meeting
  DEWG to refine detail requirements on November 4
  Development to begin 2nd quarter 2005 (after elements of Enterprise Data Warehouse development are in place)
  Implementation to occur 3 to 6 months after development begins
SCR 740

## Slide 4
SCR 740
Summary of Market Requirements
  Provide usage to CRs for backdated LSE relationship changes (ranked “Urgent” by DEWG)
  Unique file load order number by MP (ranked “High” by DEWG)
  Audit capability to confirm MP database accuracy (ranked “Medium” by DEWG)
  Programmatic web services interface to extract all data for ESIIDs at any time (ranked “Medium” by DEWG)
  Ability to provide link back to source of change (i.e. FasTrak) (ranked “Medium” by DEWG)

## Slide 5
SCR 740
Final Market Requirements
  Build programmatic web services interface that allows for the following:
    Auditing capability (both detail transactions and table counts)
    Request full extracts for a specified date range
    Provide backdated LSE usage
  Provide unique file load order number by MP in ERCOT Project 40007 (priority 1.1, rank 13)
  Current extracts will continue to be posted to TML
  Full database refresh will not be necessary