## Slide 1: Labeling of Fuel Mix PUCT Order 25.476
10/14/2004

## Slide 2: Labeling of Fuel Mix Background
History and Location
  PUCT Order 25.476 was passed in the April PUCT meeting
  PUCT Order 25.476 was published effective June 1, 2004
  Ruling and comments can be found on the PUCT website at:
    http://www.puc.state.tx.us/rules/subrules/electric/25.476/25.476ei.cfm
Purpose
  The purpose of PUCT Order 25.476 is to establish the procedures and guidelines by which retail electric providers (REPs) calculate and disclose fuel mix and environmental impact information on electricity sold to their retail customers.

## Slide 3: Labeling of Fuel PUCT Order 25.476 Impacts
Impacts to ERCOT are NOT insignificant and will take a number of resources to develop solution and collect data (some of the final automated solution could start as manual operations due to time constraints)
Impacts to REPs are NOT insignificant due potential amount of data needed for collection, calculation, and delivery to ERCOT in the specified timeline
Impacts to Generators are NOT insignificant due to potential amount of data needed for collection, calculation, and delivery to ERCOT in the specified timeline

## Slide 4: Labeling of Fuel PUCT Order 25.476 Timeline
October 2004 – February 2005
March 2005 – June 2005
05/01/2005
REPs report fuel mix to ERCOT
02/2005
ERCOT tests database repository and posting
04/01/2005
ERCOT publishes aggregated and calculated data to public
11/2004
ERCOT presents standard REP form to RMS/market
10/14/2004
Presentation at RMS for REPs
11/2004-02/2005
ERCOT client Reps (wholesale and retail) are working with market to collect information
03/15/2005
REPs submit data to ERCOT
03/01/2005
Generators submit data to ERCOT
REPs with out-of-state supply contract submit data to ERCOT
10/2004
ERCOT develops standard REP form for information submission
11/2004-02/2005
ERCOT builds posting solution and database
11/2004
ERCOT presents standard Generator form to WMS/market
10/2004
Presentation at WMS for generators/QSEs

## Slide 5: Labeling of Fuel Mix – Impacts to ERCOT
PUCT Order specifically states as ERCOT responsibilities include:
  ERCOT shall create AND maintain a database of generator scorecards reflecting each owner of generation assets’ company-wide fuel mix and environmental impact data based on generating facilities located in TEXAS
  On April 1 of EACH year ERCOT shall publish on its internet web site each generator’s fuel mix and environmental impact data
  On April 1 of EACH year ERCOT shall calculate and publish on its internet web site all generated electricity accounted for by a retired energy credit (REC) or supply contract between a REP and an owner of generation assets.

## Slide 6: Labeling of Fuel Mix – Impacts to REPs
No later than March 1 of each year, a REP that intends to rely on a supply contract with an out-of-state generator to authenticate fuel mix or environmental impact data shall submit a report to ERCOT for the specified generating facility. Included in the report are the following
  Facilities Annual Fuel Mix
  Emission rates, in MWh
    Carbon Dioxide
    Nitrogen Oxides
    Sulfur Dioxide
    Particulates
    Nuclear Wastes

## Slide 7: Labeling of Fuel Mix – Impacts to REPs
No later than March 15th of each year, REPs shall report to ERCOT the total MWh of electricity it purchased during the preceding calendar year, specifying the quantity purchased from each owner of the generation assets or from the generation sources
No later than March 15th of each year, REPs shall report to ERCOT
  MWh sold under each electricity product offered by the REP during the previous calendar year
  If utilizing Texas natural gas, an Attestation from power generator(s) that the natural gas used to generate the electricity supplied to the REP was produced in Texas

## Slide 8: Labeling of Fuel Mix – Impacts to REPs
No later than May 1 of each year, each REP shall calculate and report to ERCOT its fuel mix and environmental impact for the preceding calendar year for EACH of its electricity products

## Slide 9: Labeling of Fuel Mix – SUMMARY
What does it mean to REPs
  Significant data will need to be sent to ERCOT
  ERCOT is in the process of generating a “standard” form to submit information associated with PUCT Order 25.476
  ERCOT plans to send out form to REPs next month
  ERCOT client reps will be contacting EACH REP in Texas in order to turn around information/forms back to ERCOT
  ERCOT will aggregate all information and publish on ERCOT internet web site to the public
Sit tight, next meeting we plan to be sending out a form to all REPs…. More to come