## Slide 1
Austin, TX
October 14th, 2004

## Slide 2: Discussion Topic
TX SET Version
  2.0A
  2.1

## Slide 3: TX SET Version Release Schedule
It was decided at the July meeting of TX SET that TX SET will release two new versions of the TX SET Implementation Guides.
RMS approved the implementation timeline for TX SET Versions 2.0A and 2.1 at its August meeting.

## Slide 4: Version: TX SET 2.0A
Published: Early November 2004
Implementation Date (I.D.): Late November 2004
Test Flight: TX SET does not recommend that 2.0A be associated with a Test Flight. The Change Controls associated with this release will not be impacting MPs systems, and therefore do not require testing
Market Benefit: TX SET wants to keep I.G.s clean and updated for market benefit

## Slide 5: Version: TX SET 2.0A
Contains:
  29 TX SET Change Controls
    Gray Box Changes
      MIMO Clean-Up
      TX SET Clean-Up
    Example Changes
      TX SET Clean-Up
    Clean-Up of Spelling & Punctuation Errors
    Re-Alphabetizing Codes in I.G.s

## Slide 6: Version: TX SET 2.0A
TX SET to send Market the list of “Graybox” CCs to be included in 2.0A
TX SET requesting comments from Market on “Graybox” CCs. CCs objected to by Market will be removed from 2.0A
TX SET to REDLINE 2.0A
TX SET incorporates comments to REDLINE 2.0A reissues to Market
TX SET distributes REDLINE 2.0A to the Market
TX SET produces final REDLINE 2.0A posts to website
TX SET publishes 2.0A
July
Aug
Sep
Oct
Nov
Dec
I.D.

## Slide 7: Version: TX SET 2.1
Key Dates
  Change Controls to be considered must be sent in by November 23rd
  Change Control Conference Call December 8th, 2004 @ TX SET
Published: March 2005
Implementation Date (I.D.): Early December 2005
Test Flight: 0905

## Slide 8: Version: TX SET 2.1
Contains
  Will apply the decisions from the 810/867/824 Taskforce
    824 Reject codes
    Will provide CRs with “Billing Determinants” on the 810_02 Invoice
  Will apply decision from the Transaction Improvement Task Force
    814_24 will have indicator code for 2nd MVO request
  650_04 will have indicator requesting MVO for permanent meter removal

## Slide 9
Jan
Feb
March
Nov
Dec
Flight 1005
TX SET to REDLINE 2.1
TX SET incorporates comments to REDLINE 2.1 reissues to Market
I.D.
TX SET distributes REDLINE 2.1 to the Market
TX SET publishes 2.0A
Market Participant system: design, build, test,
TX SET produces final REDLINE 2.1 posts to website
Version: TX SET 2.1