## Slide 1: Siebel 7 Upgrade Project
PR40066_03

## Slide 2
Key Functional Areas…
  Compliance
  Legal
  Lodestar
  Market Participants
  Network Modeling
  Retail Client Services
  Settlements
  Transaction Management
  Transaction Reporting
  Wholesale Client Services
Siebel 7 Upgrade

## Slide 3
Business Objective…
  The main business objective is to deliver all existing functionalities for Siebel users without any degradation of performance (i.e. “do no harm.)
    ERCOT Business users rely on Siebel as a source of Market Participant information, to track ESIID relationships, verify current Rep of Record, to monitor Continuing Service Agreement relationships, track changes in Service Orders, manage and monitor Settlement Disputes, and PUCT compliance monitoring to name just a few.
    The new version of Siebel will maintain all existing user functionality;
    Existing functionality may be enhanced as a result of the implementation.
Objectives

## Slide 4
IT Objective…
  The main IT objective is to ensure that all of its systems are running on similar platforms and have the full support of its vendors should problems arise.
    The existing version of Siebel will no longer be supported by the vendor after 2004.
    ERCOT production applications run on Oracle 9i databases and the existing version does not support Oracle 9i.
    The new version of Siebel will run on Oracle 9i;
    The new version of Siebel is thin-client – user access will be through a Web interface.
Objectives

## Slide 5
Project Objective…
  To upgrade Siebel to a fully-supported, thin-client version, that will run on an Oracle 9i database.
    Ensure continuity and ease of software versioning through server upgrades only (no local copies on desktop.)
  Capture all internal user’s needs today, identify potential areas for improvement, and look at non-Siebel applications for any potential releases.
  Position Siebel for ease of future functionality enhancements.
Objectives

## Slide 6
Project Scope…
  In Scope
    Upgrade existing Siebel version 6.3 software to Siebel version 7x;
    Maintain all existing Siebel functionality from current version 6.3;
    Maintain all existing functionality to Lodestar interfaces with no degradation in performance;
    Allow developers to more easily enhance system functionality;
    Position Siebel for potential future enhancements… (i.e., inclusion of FasTrak, HEAT, and SIR systems within Siebel 7.X utilizing toolsets such as Siebel Analytics).
Scope

## Slide 7
Project Scope…
  Out of Scope
    Any new functionality or enhancements to the existing architecture, code or relational database management systems (RDBMS);
    Any modules, functionality or systems currently outside Siebel.
Scope

## Slide 8
Project Status…
  Originated out of the Commercial Applications Systems Upgrade Project (CASUP) effort
  Approved by Tollgate – Initiation to Planning
  Completed team selection process
  Identified Business areas of focus
  Charter signoff (w/comments)
  Functional Requirements Document underway
  Creation of Pilot test environment w/version 7.7
  90% complete with analysis of system interfaces
  Working on stabilizing Pilot environment prior to start of Build
  Preparing for Tollgate – Planning to Execution
Status

## Slide 9
Project Timeline…
2004
July
Aug
Sep
Oct
Nov
Dec
Planning
2005
Jan
Feb
Mar
Apr
Jun
Initiation
Execution
Concept
Implementation
Warranty
We are here…
Timeline

## Slide 10
2004 Expenditures