## Slide 1: Loadstar 3.7 Upgrade Project Update
10/14/2004

## Slide 2: Scope
Recommended Approach from CASUP Project (PR-30082)
Current - Upgrading from 2.25 to 3.7
  Thick Client
  Main Benefit – Improved Performance
End Goal is 4.0

## Slide 3: Lode Star 3.7 Upgrade Timeline
Sep
Oct
Nov
Dec
Run iTest Scripts
Run pTest Scripts
Go Live
Nov ‘04
Jan ‘05
Jan ‘05
Code Freeze
Jan

## Slide 4: Next - Lodestar 4.0
  Upgrade to Lodestar 4.0 – CY2005
    Architecture Change – Browser-based
    Improved User Interface and Functionality
    Additional Performance Improvements