## Slide 1: ERCOT Public Website Enhancement Project

## Slide 2: Supporting Information
What prompted the project
  Market Survey
  TML Phase II Mid-Term Requirements
  Strategic Fit
Supporting business drivers
  Data from the Market Survey strongly encouraged the implementation of a search engine
  Peer website comparisons between the other ISOs
  Practical usage feedback
* Detailed information on supporting data is available upon request

## Slide 3: ERCOT.com Specific Scope Items
Linked Search Engine
  Outsourcing development
Content Management System (CMS)
  Outsourcing development
  Combination Internal & External resources for Information Architecture and Content Organization
Navigation
  Outsourcing human factors engineering
And how we plan to address them

## Slide 4: RFP Process Update
Began with a total of 7 vendors who responded to the publicly posted RFP
Vendor shortlist was established on 9/27
  3 vendors comprised the shortlist
  Scheduled the vendors to present their solutions in person
Vendors presented solutions on 10/6
  ERCOT created an evaluation team which comprised of 6 individuals from 6 different areas
  Each team member graded the responses and provided recommendations
  Vendor was officially selected on 10/12
Vendor set to begin work before the end of ‘04
  Currently working on solidifying a contract
  ERCOT is working to get facilities and technical environments in place to avoid any waste of vendor time

## Slide 5: ERCOT.com high level expectations
Timeline
  Since the contract is not solidified, the timeline is an estimate
  ERCOT is requiring the vendor implement 180 days after the execution of the contract
  Current goal is to execute contract by early to mid-November which places project implementation early summer of ‘05