| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: PWG (Profiling Working Group) | Reporting Period: 08/16/04 –10/14/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/pwg_comm.htm |  |
| Chair name/email/phone: Ernie Podraza (epodraza@reliant.com) 713-497-5295 Vice Chair name/email/phone: John Taylor (JTAYL13@entergy.com) 832-681-3152 |  |
| Meetings / Calls since last report: |  |
| ### Conference Calls LRS Pilot Status Conference Calls 9/21, 10/5, 10/14/2004, ### Meetings 09/28/04 – Monthly PWG meeting |  |
| Voting Items or need direction from RMS: |  |
| PWG seeks approval of Annual Validation Board Report due at the November ERCOT Board Meeting and shall request a clarification to the minutes of the motion for the February PWG action item from the last RMS meeting. |  |
| Items completed since last report: |  |
| - Load Research Sample installation by TDSPs is 68% complete as of 10/5/04 with a target completion of end of October. - Annual Validation of Profile IDs for 2004 - The ERCOT Board approved PRR534 and the RMS resolution to suspend only the residential segment of the annual validation process. - PRR536 Mandatory IDR Threshold Reduction was approved by PRS with revisions on 9/24, shall be to TAC 11/4. - Annual Validation process changes for 2005 – the PWG developed the Annual Validation Board Report with changes planned for 2005 and possible longer-term ideas to be developed further. |  |
| Action Items / Next Steps: |  |
| - Annual Validation 2004 Business and 2005 changes shall be monitored. - Annual validation responsibilities changes shall be discussed further after market participant review of the proposed drafted suggestions and development of a flowchart of the suggested process by ERCOT Staff. - Lagged Dynamic Profile Issues shall be further explored and discussed. - PRR draft final approval - Calculation of Losses for Settlement. - PRR draft - IDR weather sensitivity section (11.3.3.1). - Several Load Profiling Guides Revision Requests shall be written to a line the LPG with current approved PRRs and annual validation process changes. * For additional detail information see file, PWG_Report_Appendix_2004_10_14.doc as well as the PWG meeting minutes at http://www.ercot.com/calendar/2004calendar/2004pwgmaterials.htm and LRS minutes at http://www.ercot.com/Participants/Committees/pwg_comm.htm |  |
| Pending deadlines / meeting dates / announcements: |  |
| 10/18/04 – Monthly PWG meeting ERCOT Load Research Project Meeting is on Tuesday mornings. |  |