| ## ERCOT Working Group Report |  |
| --- | --- |
| Group Name: PWG (Profiling Working Group) | Reporting Period: 11/11/04 –12/16/04 |
| Working Group website: http://www.ercot.com/Participants/Committees/pwg_comm.htm |  |
| Chair name/email/phone: Ernie Podraza (epodraza@reliant.com) 713-497-5295 Vice Chair name/email/phone: John Taylor (JTAYL13@entergy.com) 832-681-3152 |  |
| Meetings / Calls since last report: |  |
| ### Conference Calls LRS Pilot Status Conference Calls 11/23, and 11/30/2004 ### Meetings 11/18/04 – Monthly PWG meeting |  |
| Voting Items or need direction from RMS: |  |
| - Annual Validation PWG Plan Report. - PRR draft - Calculation of Distribution Losses for Settlement. |  |
| Items completed since last report: |  |
| - Load Research Sample installation by TDSPs is 96% complete as of 11/02/04. Production deployment has successfully been completed. - Annual Validation of Profile IDs for 2004 – Business Segment transactions are sent. AEP is working with ERCOT Staff with final issues. All other TDSPs are complete. - PRR536 Mandatory IDR Threshold Reduction was approved by the TAC 11/4. - Annual Validation process changes for 2005 – the Annual Validation Board Report and RMS approved Residential Survey Form were remanded by the TAC 11/4. The Board Report was revised by PWG on 11/18. RMS formed a task force to develop a Residential Survey. |  |
| Action Items / Next Steps: |  |
| - Annual Validation 2004 Business shall be monitored and 2005 changes shall be developed as approved. - PRR draft - IDR weather sensitivity section (11.3.3.1). - Annual validation responsibilities changes shall be further discussed. - Lagged Dynamic Profile Issues shall be further explored and discussed. - Several Load Profiling Guides Revision Requests shall be written to a line the LPG with current approved PRRs and annual validation process changes. * For additional detail information see file, PWG_Report_Appendix_2004_12_16.doc as well as the PWG meeting minutes at http://www.ercot.com/calendar/2004calendar/2004pwgmaterials.htm and LRS minutes at http://www.ercot.com/Participants/Committees/pwg_comm.htm |  |
| Pending deadlines / meeting dates / announcements: |  |
| 11/18/04 – Monthly PWG meeting ERCOT Load Research Project Meeting is on Tuesday mornings. |  |