## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
November 4, 2004

## Slide 2: Agenda
Cost Benefit Study
ERCOT Protocol Development
Economist Issues
October 5 Voting
October 20 Voting

## Slide 3: Cost Benefit Study
Vendor reviewed preliminary results of the Energy Impact Assessment (EIA) and redrafted Other Market Impacts Assessment (OMIA) on October 27
  Detailed hourly prices and congestion costs by binding constraint are posted to TNT website
Detailed draft of EIA expected November 15
Final OMIA and Implementation Impacts Assessment (IIA) also expected November 15
Comprehensive final report expected November 30
Plan to request approval to file at the December 14 Board meeting
The filing deadline for the Cost Benefit Study was moved to December 31

## Slide 4: ERCOT Protocol Development
Completed all sections of Round 1 review except RUC, EHDAM, Section 2 & 22F
Completion of Section 2 & 22F scheduled for November 11
Round 2 starts November 1, beginning with sections that should remain unchanged by the economist’s comments.
RUC and EHDAM will be reviewed during Round 2, after economist’s comments are incorporated. These sections, and other sections likely to be impacted by economist’s recommendations, will have both an intermediate and final review in Round 2.
The filing deadline for Load Zones and draft Protocols was moved to March 18

## Slide 5: Economist Issues
Workshop held September 16 and 17 to address comments received from Dr. Wolak, Dr. Oren, Dr. Patton, and Dr. Roy Shanker.
Following the workshop, TNT met over two days to discuss how to address the Economists’ comments.
Identified several potential changes to consider:
  Consider more “integrated” DAEM, RUC
  Co-optimized Ancillary Services and energy
  Allocation of CRRs to Loads
  Evaluate Deration of CRRs
  Evaluate Mitigation after other proposals reviewed
Workshop held October 25 and 26 to address white paper revisions to describe options to consider
Votes anticipated on November 8 to decide which ideas to adopt
Any ideas accepted will be incorporated in the Round 2 Protocol review process.

## Slide 6: October 5 Voting
Vote | Result
Motion to have the filing deadline for the Protocols and Load Zone document coincide. Motion to accept the revisions proposed to Section 12.4(4)(a) which replaces the $300/MWh with 75 times FIP. | Approved by a unanimous voice vote. Representatives from all seven segments were present. Rejected by a ballot vote of 44.0% in favor and 56.0% opposed.

## Slide 7: October 5 Voting (cont.)
Vote | Result
Motion to accept the original language of posting the name of QSEs with offers greater than $300/MWh. Motion to add language stating that ERCOT will “provide information within a reasonable timeframe” in Section 12.4.2. Motion to adopt option 2: The IMM Director and all employees of the IMM must be independent contractors and not employees of ERCOT in Section 17.3. | Approved by a ballot vote of 100% in favor. Approved by a unanimous voice vote. Representatives from all seven segments were present. Rejected by a ballot vote of 56% in favor and 44% opposed.

## Slide 8: October 5 Voting (cont.)
Vote | Result
Motion to support the concept of the IMM being independent of all entities involved in market functions but not address whether the IMM should be independent contractors or a subdivision of ERCOT. Motion to accept the following language: The IMM shall notify the relevant Entity promptly after the IMM notifies MOD. The IMM shall cooperate with MOD to develop procedures to ensure prompt communication with MOD -- Section 17.3.5.1. | Approved by a ballot vote of 89.5% in favor and 10.5% opposed. Approved by a ballot vote of 73.8% in favor and 26.2% opposed.

## Slide 9: October 5 Voting (cont.)
Vote | Result
Motion to move Section 17.4, Market Mitigation Competitive Tests, to Section 4. | Approved by a unanimous voice vote. Representatives from all seven segments were present.

## Slide 10: October 20 Voting
Vote | Result
Motion to approve the Element Competitiveness Index (ECI) motion as revised during the October 20, 2004 TNT General Session. Motion to incorporate the proposed language for Section 7.5.1(1) into the Round 1 black-line and for consideration in Round 2. | Approved by a ballot vote of 85.7% in favor and 14.3% opposed. Rejected by a ballot vote of 64.1% in favor and 35.9% opposed.

## Slide 11: October 20 Voting (cont.)
Vote | Result
Motion to send the Governor Response proposal to ROS for review and discuss in Round 2 comment. Motion to take the idea of expanding virtual bids and offers to all nodes off the table. | Approved by a unanimous voice vote with one abstention by CPS-San Antonio. Representatives from all seven segments were present. Rejected by a ballot vote of 47.1% in favor and 52.9% opposed