| PRR Number | 538 | PRR Title | OOMC Generic Cost for Coal |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 28, 2004 |  |
| Credit Impacts |  | YES _______ NO __X____ If No, skip the next two boxes. |  |
| Has the Credit Workgroup reviewed the PRR? |  | YES _______ NO ______ |  |
| Outcome of Credit Workgroup review |  |  |  |
| Cost/Budgetary Impact |  | Due to the expected infrequency of this occurrence in the present market environment, ERCOT can provide a manual solution without significant impacts to staffing or systems. However, if the frequency of OOMC instructions for these technologies (Nuclear, Hydro, and Coal/Lignite) increases ERCOT would either consider increasing FTE levels in Settlements for increased manual processing, or seek the systematic changes proposed below to remove manual efforts. Manual solution- No project costs would be incurred. Programmatic solution- Requires a 6-LL project ($0-100,000) to enhance Lodestar system to add OOMC costs. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Manual solution- Could be implemented upon Board approval. Programmatic solution- If automated in Lodestar system, changes would require 1-2 months for development and testing upon project initiation. |  |
| ERCOT Staffing Impacts (across all areas) |  | Manual solution- As described previously, the infrequency of these instructions should not create significant manual efforts in the current market environment. As a measurement of this effort, each occurrence creates approximately 4 hours of work. So if the instructions increase to multiple times per week, Settlements would need to consider staffing levels, or prioritize and initiate a project to automate the settlement process in the Lodestar system. Programmatic solution- No staffing impacts if automated in Lodestar. |  |
| ERCOT Computer System Impacts |  | Manual solution- No system changes required. Programmatic solution- Minor impact to Lodestar Settlements system. The system would require changes to the Factor Value tables to modify the Resource Category Generic Startup Costs & Resource Category Generic Minimum Energy Costs for Hydro, Nuclear, and Coal/Lignite generation with linkages to market clearing prices. The changes would require a full testing cycle as part of a future Lodestar release. |  |
| ERCOT Business Function Impacts |  | Manual solution- Settlement for each instruction will require manual data intervention by the Settlements staff, specifically to map and enter the market data for the affected intervals, and for the required review/audit of the data by another staff member. Programmatic solution- No functional impacts to business if automated. |  |
| Grid Operations & Practices Impacts |  | None |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Evaluation of Interim Solutions (e.g., manual workarounds)

Comments