## Slide 1: Flight 0904 Update

## Slide 2: Flight 0904 Update
Flight manifest
13 New REPs are scheduled to test in 0904
7 Existing REPs testing in new territories
3 Existing REPs testing for DNP
2 Existing REPs testing for Bank changes
2 Existing REPs testing for change in EDI Provider

## Slide 3: Flight 0904 Report
Pre Flight Check
All Pre-Flight activities were complete on schedule by 9/9/04
Flight Takeoff
Flight kicked off on schedule Monday 9/13/04
Cruising Altitude
9,643 tasks executed
No scripts required re-start
Final Approach
Last transactions executed on Tuesday, November 2nd
Landing
Flight completed on time as scheduled with all testing completed successfully

## Slide 4: Flight 0105 Schedule
Next Flight
Flight 0105
Market Orientation December 1st
Deadline for Entry December 8th
Beginning of Connectivity December 17th
Beginning of Mandatory Conference Calls for Flight January 21st
First transactions sent January 24th
Scheduled conclusion March18th