## Slide 1: Load Research Sampling (LRS) Project Update
11/11/2004

## Slide 2: LRS PROJECT UPDATE
Market Update – Production Deployment
  LRS production deployment at ERCOT was completed on 11/1/2004
    Deployment was successful and ahead of schedule
    No major issues
    All TDSPs have been converted over to production successfully
    CRs still on Pilot testing files, but plan to convert to Production in 2-3 weeks
  All TDSPs are successfully transmitting information to Production, without any major issues
  Minor TDSPs issues outstanding/working:
    2 TDSP having some issues with Sample Management Files (CSV). Correction in progress at TDSPs
    Minor meter read (LS) file issue specifically with unit of measure. Correction in progress at TDSPs
  Continue to have Tuesday morning LRS status conference call to address any production or pilot issues
Market Updates – Pilot and CRs
  CRs are starting to download test files in Pilot. ERCOT is contacting ALL signed up CRs with the LRS program to confirm commitment. If there are any CRs that want to sign up or discontinue service with the LRS program, please contact Carl Raish at CRaish@ercot.com

## Slide 3: LRS PROJECT UPDATE
Market Updates
  TDSP Installation update as of 11/1/2004
  Most TDSPs have exceeded 90% installation threshold, few remaining outliers are currently being worked
  AEP-Central (54% installation) has stated they will meet installation threshold by end of November

## Slide 4: LRS PROJECT UPDATE
ERCOT Updates
  Production Deployment was successful
  ERCOT will continue to support Pilot until CRs have been rolled into Production
  ERCOT has an additional migration (non-market facing) that it plans to do to enhance internal database usability. This should be in production by the end of November.