## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
December 2, 2004

## Slide 2: Agenda
Cost Benefit Study
ERCOT Protocol Development
Economist Issues
November 8 Voting
November 15 Voting

## Slide 3: Cost Benefit Study
Detailed draft of EIA received November 15
Final OMIA and Implementation Impacts Assessment (IIA) also received November 15
CMCG discussed final drafts on November 19
Comprehensive final report expected November 30
Plan to request approval to file at the December 14 Board meeting
The filing deadline for the Cost Benefit Study was moved to December 31

## Slide 4: ERCOT Protocol Development
Round 2 started November 1
Completed Round 2 final review of all sections that should remain unchanged by the economist’s comments.
Starting Round 2 intermediate review of sections impacted by economist’s recommendations on December 7.
Round 2 final review of sections impacted by economist’s recommendations scheduled to begin in late January.

## Slide 5: Economist Issues
On November 8, we decided to adopt:
  Addition of Co-Optimization of AS and energy in the Day-Ahead Energy Market (DAEM)
  Change in the Reliability Unit Commitment (RUC) allocation multiplier
  Creation of a demand curve for a small quantity of Responsive Reserve Service
We decided not to adopt:
  A must-offer in DAEM
  ERCOT “pre-commitment” of units in DAEM that it deems required for the following operating day
  Any zonal allocation of RUC costs
  Allocation of Congestion Revenue Rights to Loads
On November 15, we decided to adopt:
  Send Section 6.8.2 Uninstructed Resource Parameters to ROS
  Greer’s proposed DAEM changes
  Fully fund CRRs, with offer floors, CRRs not sold on radial lines with resource on either end
  Alternate settlement for CRR Options
  Allocation of CRR Auction Revenues to Loads
Changes adopted will be incorporated in the Round 2 Protocol review process.

## Slide 6: November 8 Voting
Vote | Result
Motion to approve the Day Ahead Energy Market with Ancillary Services Co-optimization whitepaper as revised at the November 8, 2004 TNT General Session. Motion to approve the Demand Curve for Small Quantity of Responsive Reserve Service document as amended during the November 8, 2004 TNT General Session. | Approved by a ballot vote of 91.1% in favor and 8.9% opposed. Approved by a ballot vote of 100% in favor.

## Slide 7: November 8 Voting (cont)
Vote | Result
Motion to approve option 2 for RUC allocation (Capacity Insufficiency costs system wide to those short and Congestion/Reliability costs to Load Zone on LRS) as revised at the November 8, 2004 TNT General Session. Motion to approve the current white paper language for RUC Allocation with the multiplier revised from 6 to 2. | Rejected by a ballot vote of 29% in favor and 71% opposed. Approved by a ballot vote of 88.4% in favor and 11.6% opposed.

## Slide 8: November 8 Voting (cont)
Vote | Result
Motion to table the vote on Greer’s DAEM white paper. | Approved by a ballot vote of 91.2% in favor and 8.8% opposed.

## Slide 9: November 15 Voting
Vote | Result
Motion to send proposed revisions to 6.8.2.1, Generation Resource Base Point Deviation Charge, to ROS for their evaluation. Motion to approve: Revised DAEM white paper as amended during the November 15, 2004 TNT General Session, allowing NOIEs to carry CRR Options to Real-Time up to next day’s peak load level CRR Mitigation (offer floors) No CRR derate (uplift shortfall to CRR holders pro-rata, includes surplus account) CRR Auction Revenue allocated zonally to load for source and sink in same zone, otherwise ERCOT–wide load ratio share. | Approved by a ballot vote of 95.2% in favor and 4.8% opposed. Rejected by a ballot vote of 64.2% in favor and 35.8% opposed.

## Slide 10: November 15 Voting (cont)
Vote | Result
Motion to approve: Revised DAEM white paper as amended during the November 15, 2004 TNT General Session, allowing NOIEs to carry CRR Options to Real-Time up to 110% of next day’s peak load level CRR Mitigation (offer floors) No CRR derate (uplift shortfall to CRR holders pro-rata, includes surplus account) CRR Auction Revenue allocated zonally to load for source and sink in same zone, otherwise ERCOT–wide load ratio share. | Approved by a ballot vote of 83.8% in favor and 16.2% opposed.

## Slide 11: November 15 Voting (cont)
Vote | Result
Motion to simplify settlement of Point-To-Point CRR Options to settle at a price equal to the settlement price at the point of withdrawal minus the settlement price at the point of injection, provided that the option instrument’s price must be 0 or greater. | Approved by a ballot vote of 90.5% in favor and 9.5% opposed.