| PRR Number | 569 | PRR Title | Revision to Balancing Energy Payments from a Specific Resource |
| --- | --- | --- | --- |
| Impact Analysis Date | January 21, 2005 |
| Credit Impacts | YES _______ NO ______ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 6-LL (less than $100k) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | Approximately 3 months is needed to code and test the changes to the settlement system (Lodestar). Work on this PRR cannot begin until the completion of the Lodestar 3.7 upgrade (PR-40066-01), currently in execution. |
| ERCOT Staffing Impacts (across all areas) | None upon system implementation. |
| ERCOT Computer System Impacts | Lodestar will need some minor coding changes to settlement calculations and thorough testing. |
| ERCOT Business Function Impacts | None upon system implementation. |
| Grid Operations & Practices Impacts | None. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None identified.

Evaluation of Interim Solutions (e.g., manual workarounds)

There is not a feasible manual workaround.

Comments

None.