## Slide 1
Report to RMS
January11, 2005

## Slide 2
TTPT RMS Voting Item #1
Update Flight Schedule for Flight 0405, 0605 and 1005
  “Time to Market” primary driver for change
  Reduced from 100 days to 62 or 76 days
  Average 31% shorter
  Contingency testing added to timeline
RMS approved current schedule in
  Proposed changes are in red

## Slide 3
Flight Schedules for V2.0A Test Flights in 2005 (12/30/04)

## Slide 4
Flight Schedules for V2.0A Test Flights in 2005 (12/30/04)

## Slide 5
2005 Market Test Time Line – Modified 12/2004
Flight V2.0A -0105
New CRs
Jan
Feb
Apr
Jun
May
Mar
Aug
July
Sept
Oct
Nov
Dec
2004
2005
3/18/05 Flight Ends
8 Wk. Test
0705 Flight Notice
5/04/05
8 Wk. Test
Flight V2.0-1005
New CRs & V2.1 Release
1005 Flight Notice
8/17/05
10 Wk. Test
8/9/05 Flight ends
8/30/05 Contingency ends
Flight V2.0A -0705
New CRs
Flight V2.0A -0405
New CRs
5/24/05 Flight ends
6/10/05 Contingency ends
8 Wk. Test
0405 Flight
Notice
2/2/05
12/16/05 Flight Ends
Black out Period for Existing CRs
Sign-up Deadline
3/9/05
Sign-up Deadline
6/8/05
Sign-up Deadline
9/21/05

## Slide 6
TTPT RMS Voting Item #1
Update Flight Schedule for Flight 0405, 0605 and 1005
  “Time to Market” primary driver for change
  Reduced from 100 days to 62 or 76 days
  Average 31% shorter
  Contingency testing added to timeline

## Slide 7
TTPT RMS Voting Item #2
TMTP Updates
  Defined a process for Specified AD- Hoc testing Out of Flight
    CR Changing Service Providers
    CR adding DUN number or dba
  Added Testing Requirements Matrix to Appendix (appendix F)
  Added information on Contingency Provider testing
  Reformatted with section numbers
  Deleted reference to XML
  Full TMTP provided in RMS materials

## Slide 8
Questions