## Slide 1: TAC Update
Trip Doggett
Facilitator, Texas Nodal Team
January 6, 2005

## Slide 2: Agenda
Cost Benefit Study
ERCOT Protocol Development
Economist Issues
December 6 Voting

## Slide 3: Cost Benefit Study
Posted comprehensive final report November 30
http://www.ercot.com/TNT/default.cfm?func=documents&intGroupId=83&b
Reviewed final report with TNT on December 6
Reviewed final report with the Board on December 14
Filed on December 22

## Slide 4: ERCOT Protocol Development
Round 2 started November 1
Completed Round 2 final review of all sections that should remain unchanged by the economist’s comments.
Started Round 2 intermediate review of sections impacted by economist’s recommendations on December 7.
Round 2 final review of sections impacted by economist’s recommendations scheduled to begin in late January.

## Slide 5: Economist Issues
On November 8, we decided to adopt:
  Addition of Co-Optimization of AS and energy in the Day-Ahead Energy Market (DAEM)
  Change in the Reliability Unit Commitment (RUC) allocation multiplier
  Creation of a demand curve for a small quantity of Responsive Reserve Service
We decided not to adopt:
  A must-offer in DAEM
  ERCOT “pre-commitment” of units in DAEM that it deems required for the following operating day
  Any zonal allocation of RUC costs
  Allocation of Congestion Revenue Rights to Loads
On November 15, we decided to adopt:
  Send Section 6.8.2 Uninstructed Resource Parameters to ROS
  Greer’s proposed DAEM changes
  Fully fund CRRs, with offer floors, CRRs not sold on radial lines with resource on either end
  Alternate settlement for CRR Options
  Allocation of CRR Auction Revenues to Loads
On December 12, we will discuss a few remaining recommendations
Changes adopted will be incorporated in the Round 2 Protocol review process.

## Slide 6: December 6 Voting
Vote | Result
Motion that: 1) The Cost-Benefit Study produced by Tabors Caramanis & Associates and KEMA Consulting, Inc. (KEMA) meets the requirements of the PUCT Substantive Rule 25.501(m). 2) Except as specifically stated above, the TNT as a group does not either approve or disapprove of the contents and conclusions of the Cost-Benefit Study. 3) Each TNT member reserves the right to take any position regarding the Cost Benefit Study at the PUCT or elsewhere. 4) TNT recommends that ERCOT file the Cost-Benefit Study at the PUCT. | Approved by a unanimous voice vote. Representatives from all seven segments were present.

## Slide 7: December 6 Voting (cont.)
Vote | Result
Motion to replace Section 17.3 with "The Independent Market Monitor will be finalized at the end of the 2005 Legislative Session." | Approved by a majority voice vote, with one opposed by the City of Dallas, and abstentions by OPC, Walmart, First Choice, Cirro, Hino, TriEagle Energy, Spark Energy and Utility Choice. Representatives from all seven segments were present.