The SSWG has not met since the last ROS meeting.

Updates for the reconciliation between planning and operations powerflow cases were due to ERCOT on February 1st.  A joint SSWG/NDSWG meeting to discuss the results of the comparison is scheduled for February 8th, at the LCRA offices on Montopolis Drive.

The SSWG is scheduled to meet on February 23 and 24, at ERCOT, Taylor, to revise the SSWG Procedural Manual.

The final Data Set A Schedule is:

Feb 8                Joint SSWG/NDSWG meeting to compare powerflow cases

Feb 23/24         Meet to revise SSWG Procedure Manual

March 1            ALDR due to ESPTO

April 1               ALDR due to SSWG

April 22            NOIEs send generation dispatch data to ESPTO

May 2              Raw data files due to ESPTO

May 9              Pass 1 cases due to SSWG

May 16            Pass 1 changes due to ESPTO

May 23            Pass 2 cases due to SSWG

May 25            SSWG general meeting if needed

May 31            Pass 2 changes due to ESPTO

June 6             Pass 3 cases due to SSWG

June 10           Pass 3 changes due to ESPTO

June 14-16       SSWG meeting at ESPTO office to finalize cases

July 8               Cases posted on the ERCOT web site by ESPTO