# DEWG Outstanding Items

April Meeting

- TDSP ESIID Report – data repairs – item completed

- PRR 312 – item still open to be implemented in 2005

- Wish list of Data Elements (MPs) – 814_05 info for the QSE – No activity, item can be closed

- IDR ESIID Consumption Report – item completed

- New Wholesale extract for status of disputes (talk about in Feb 05) Judy Briscoe to bring more detail of needed information – to be discussed at DEWG in Feb.

- Switcher extract – item closed, not necessary

- CSA Extract – Add TDSP Duns – DUNS to be included on extract (SCR 734), item closed

May Meeting

- Siebel Service Order Extract – PITS not before the 4th quarter.  Will first be populated in the EPS Extract, now running at 6 hours, will re-address when running at 8-10 hours. – No action necessary ERCOT will monitor

- TDSP ESIID – 1) SIR to fix Siebel zips that include dashes when they shouldn’t – still outstanding – No activity, item can be closed

- PRR312 – Where does this fit in with a subsequent TML release?  PRR312 functions are not included in any phase and still hanging out there and are not in project queue. – item still open to be implemented in 2005

- EPS Extract – deployment date – Will be released with next loadstar release 2Q 2005

June Meeting

- PRR 312 and TML Phase III – any request will be handled through the normal prioritization process.  MPs can request fields during requirements gathering, no guaranty that they will be included. – item still open to be implemented in 2005

- MIMO Exception Processing – ERCOT will be creating another report similar to RCSO with four exception types – Item completed

- Estimated meter read – RMS directed MMWG to look into and determine requirements.  Issues with running the query, but should not prohibit data being given.  RMS asked that TX Set look at the TDSP and what information is actually provided. – Item competed with SCR 737

- Market Metrics on Estimated Reads SCR brought up by TITF and SCR drafted by MMWG at June meeting. – Item competed with SCR 737

July Meeting

- Matrix update to be published for the market is in progress. – Item closed, ongoing process at ERCOT

- TDSP ESIID – 1) Status of ESIID is only updated on a monthly basis.  The weekly report should show incremental changes.  ERCOT SIR 8938 written to address this issue.  Are the TML changes being made within the extract? – TML changes still open

- 997 Reports – ERCOT looking into changing the format of report to send in a CSV format.  The request to review the format of this report came from ESG. – Item closed, no known issues

- Download stats moved to September due to MIMO release. – Item completed, ERCOT provides as needed

- SCR734 passed at PRS as being done manually until an auto report can be implemented – MPs to provide an estimate of how often this would be requested. – Item still open, DEWG supports 2006 implementation

August Meeting

- TML Reports – counter has been corrected and implemented, so we should have some numbers on extracts at the next meeting. . – Item completed, ERCOT provides as needed

- SCR727 – Can ERCOT create a list of all of the filenames for a particular CR so they can verify that they received all data and loaded in the correct order? – Item closed, included in SCR 740.