## Slide 1: Flight 0105 Update

## Slide 2: Flight 0105 Next Steps
Flight Takeoff
Daily kick off call Friday January 21st
Transaction flow began Monday 1/24 at 8:00 am
Daily status calls - MANDATORY
By February RMS (2/8/05)
Currently on Day 12 of Flight 0105
  Connectivity is complete

## Slide 3: Flight 0105 Next Steps
Cruising Altitude
Week 1
  558 Tasks
  100% Complete
Week 2
  533 Tasks
  96.2% Complete
By March RMS (3/8/05)
Market scheduled to be on Day 32 of Flight 0105
  Last script scheduled to complete on Day 31