## Slide 1: PR-40034 TX SET 2.1

## Slide 2
Market Coordination Team (MCT)…
  Provide Coordination for Implementation
  Provide Clarification
    (Implementation Guides)
  Provide Documentation
    (Protocol Changes, Retail Market Guide, Testing Requirements)
Project Scope

## Slide 3
Market Coordination Team…
  Ability to make decisions for your company
  Have technical knowledge of internal systems
  Understanding of Texas Retail Market and how Transactions work
Team Composition

## Slide 4
TX SET 2.1 Requirements …
  Review of Straw Man by TX SET (1/27)
  53 Change Controls approved for version 2.1
    MOU/EC, Point-to-Point, Entire Market
  TX SET to redline v2.1 Requirements Document prior to next meeting
  Complete v2.1 Requirements Document during February meeting (2/28)
  Handoff document to MCT (3/1)
Requirements

## Slide 5
Tentative Meeting Schedule…
  Meetings will be held monthly until start of Flight 1005
    conference calls will be scheduled as needed throughout the project for issue resolution and status updates
  1st MCT Meeting on 3/2 (Austin)
    This meeting will piggy-back the TX SET meeting at end of February (2/28 – 3/1)
    A special meeting time is also available on 3/17 (if needed)
  2nd MCT Meeting on 4/7 (Corpus Christi)
    AEP has offered to host this meeting to ease travel and help ensure MOU/EC participation
Affected MPs

## Slide 6
Kick-off Agenda…
  Introductions
  Meeting Format & Ground Rules
  Review of Proposed Timeline
  Review of v2.1 Requirements Document
  Identify Action Items and Assignments
  Discuss Future Meeting Dates and Locations
  Identify Group Deliverables and Updates to RMS
MCT Kick-off

## Slide 7
Feb
Mar
Apr
May
Jun
Jul
2005
Aug
Sep
Oct
Nov
Jan
Flight Testing
Proposed Timeline
Dec
Connectivity Testing
Implementation
UAT
Delivered Code
Detailed
Requirements
1st MCT Meeting
( Austin )
2nd MCT Meeting
( Corpus )
Special Meeting
( Austin )
-if necessary-
Future MCT Meetings (TBD)