## Slide 1: TDTWG 2005 Work Plans
RMS Update
February 8, 2005

## Slide 2: 2005 Work Plan
TDTWG continues to develop and maintain data transport standards for the Texas Electric Retail Market.
Many of the work activities supported by TDTWG are necessary to help Market Participants and ERCOT maintain successful technical connectivity which is critical to the Market and essential for the transmission of transactions.
TDTWG is diligent in seeking successful approaches for improving data transport for the Market. This requires participation and interaction among ERCOT and Market Participants as well as the technical companies supporting these entities.
Some of the activities identified in the TDTWG work plan are anticipated to be able to be successfully completed in 2005 however some will go beyond this date.
In addition to the activities listed TDTWG will attempt to be proactive in monitoring technical solutions ensuring successful data transports for Texas.

## Slide 3: 2005 Work Plan
Continue work for PGP/GPG implementation guide
Estimated completion time: 1st quarter 2005
Continue working towards developing a single data transport for the TX Market
  Once the addition of the Content Type identifiers are included in a future version of the NAESB EDM standard, the standard will support multiple file types and formats. Market Participants (choosing to do so) will be able to move from a data transport other than those identified below to NAESB for any of the data type transmissions listed below
    Reports/extracts – currently supported by FTP
    Load Research Samples – currently supported by ebXML
    “Left In Hot” – currently supported by FTP
    XML transactions (NOIE only) – currently supported by ebXML and FTP
  Estimated completion time: through 2005
Assist NAESB with the development of a stronger NAESB EDM Standard and associated materials
  With the addition of the Request Receipt ID we will close a current gap in the standard reducing duplicate transmissions as well as improving transmission tracking
  Estimated completion time: through 2005
Create Training materials for Data Transport users in the Texas Market
Estimated completion time: 2nd quarter 2005
Notes:   Again, most have seen this slide and the next.
  This slide shows a Project lifecycle in three different views
      Program Management
      Project Management
      Software Development
  The Software Development view will not be covered in this presentation.
  This slide hi-lights Prioritizing, Initiating and Planning
  Requirements, Charter, Schedule and Costs are some of the deliverables that are produced.

## Slide 4: Work Plan 2005
File size recommendation
  Completed analysis on size and numbers of transactions
  To complete analysis and specifications on PGP memory and disk I/O utilization
  Analysis on data transport for LRS (contingent on Content Type resolution)
Estimated completion time: 2nd quarter 2005
TDTWG Technical FAQ workshop
Estimated completion time: 2nd quarter 2005
Continue providing technical support to Market Participants and other Working Groups as requested
Estimated completion time: through 2005
Continue work for: Retail Market guide updates, Operational document/FAQ/Updates for the TDTWG NAESB EDM v1.6 Implementation guide, NOIE data transport requests, other work as defined
Estimated completion time: through 2005
Maintain awareness of work supporting Technical aspects of Application Integration and support Market interests.
Estimated completion time: through 2005
Assist in addressing comments and concerns for system outages of Market Participants and/or ERCOT
Estimated completion time: current through 3rd quarter 2005

## Slide 5: TDTWG 2005 Leadership
Chair Debbie McKeever, TXU Electric Delivery
Vice Chair Brandon Siegel, Green Mountain Energy
Vice Chair Mary Rich, Centerpoint Energy

## Slide 6
Thank You
For more information:
www.ercot.com/participants/committees/TDTWG_comm.htm