## Slide 1
February 7, 2005
Report to RMS

## Slide 2
2005 Market Test Time Line – Modified 12/2004
Flight V2.0A -0105
New CRs
Jan
Feb
Apr
Jun
May
Mar
Aug
July
Sept
Oct
Nov
Dec
2004
2005
3/18/05 Flight Ends
8 Wk. Test
0705 Flight Notice
5/04/05
8 Wk. Test
Flight V2.0-1005
New CRs & V2.1 Release
1005 Flight Notice
8/17/05
10 Wk. Test
8/9/05 Flight ends
8/30/05 Contingency ends
Flight V2.0A -0705
New CRs
Flight V2.0A -0405
New CRs
5/24/05 Flight ends
6/10/05 Contingency ends
8 Wk. Test
0405 Flight
Notice
2/2/05
12/16/05 Flight Ends
Black out Period for Existing CRs
Sign-up Deadline
3/9/05
Sign-up Deadline
6/8/05
Sign-up Deadline
9/21/05

## Slide 3
2005 Items
RMS approval of TMTP - February
Create TTPT working group procedures – March
Modify Chapter 23 of Protocols - March
Coordinate with ERCOT to conduct Flight Orientation Meetings
Plan and monitor the execution of 4 Retail Market testing Flights in 2005
Plan additional testing as directed by RMS
Complete functional specs for Automated Testing System and Submit SCR – February/March
Create scripts to support TX Set Version 2.1 – testing of this version will be in Flight 1005 and be a full market test Flight – June - August
Retail Testing Website Upgrade Project - January

## Slide 4
TTPT Other Items
Please note the Retail Testing Orientation meeting for Flight 0405 originally scheduled for March 2nd has been moved to March 1st to resolve a scheduling conflict.
TTPT Elections will be held at the TTPT February 17th meeting and brought to RMS March meeting for approval
Elections will be for Chair and 2 Vice Chairs