## Slide 1
Customer Objections in Complete Status (CCO Clean-up Phase 3)
Background
Next Steps

## Slide 2: Customer Objections in Complete Status
Background
While reviewing internal monitoring ERCOT has associated with the customer objection process, 260 Switches (in 2003, 2004) have been identified where ERCOT received a customer objection request from our call center, but the Order shows as ‘Complete’ in ERCOT’s system. None of these instances relate to 2003’s RMS-approved CCO Cleanup projects (phase 1 or phase 2).
192 appear to be where ERCOT failed to successfully process the 814_08 for the customer care objection.
68 are instances where the TDSP completed switches prior to the end of the customer protection period.
  It should be noted that there are many more examples of protected switches being completed prematurely by the TDSPs (i.e. prior to the end of the customer protection period), and these 68 are specifically only that subset where ERCOT had received a customer care objection (that then failed to process successfully).

## Slide 3: Customer Objections in Complete Status
Action Plan from 10/27/04 TX SET-PUCT Meeting
ERCOT will send out list of ESI IDs to affected CRs. This list will only include those ESI IDs where there has not been a Move-In, Move-Out, or Switch completed since the switch in question. (Reduces number from 260 to 120 with 13 CRs involved) The list will include two tabs for each impacted CR – one where the CR was the ‘gaining CR’ and one where the CR was the ‘losing CR’. These lists are intended to be outbound notification only – the CRs are NOT expected to update and return the list to ERCOT. (Completed 10/29/04)
ERCOT will initiate Inadvertent Gain FasTraks on all ESI IDs included in the lists to the CRs and will update CRs and the related TDSPs with FasTrak numbers.
(Completed 11/4/04)
Gaining CR will call their customers associated with the ESI IDs which are listed on the “gaining CR” tab and explain the situation. They will find out if the customer would like to stay with the gaining CR or go back to the losing CR. If the gaining CR cannot contact the customer, the PUCT has directed that the CR must contact the PUCT (Lauren Damen, lauren.damen@puc.state.tx.us, or 512-936-7401) to let them know of the situation. The PUCT will decide how these situations will be handled in a one off basis.

## Slide 4: Customer Objections in Complete Status
Action Plan from 10/27/04 TX SET-PUCT Meeting (Continued)
Gaining CR will update FasTrak issue associated with each ESI ID. There are three updates possible:
  a. Customer is satisfied with current CR and does not wish to be switched. No action necessary.
  b. Customer wishes to return to previous CR. Both CRs involved need to work together to decide when and how the customer will be returned to the losing CR. (Note: it was suggested at TX SET that the most appropriate remedy in these cases would be for ERCOT to send the missing 814_08’s on the inadvertently completed switch and have the market participants and ERCOT manually correct their records to show the gaining CR did not start serving the ESI ID as a result of the switch).
  c. Gaining CR was not able to contact customer. Gaining CR will contact the PUCT and will provide further update when the PUCT has given direction.

## Slide 5: Customer Objections in Complete Status
Completed Items
10/11/04 – ERCOT supplied information to TX SET regarding the CCO issues
10/20/04 – ERCOT released issue data and an ERCOT proposal on the Retail Market Call
10/25/04 – At Retail Market Call, MP requested face-to-face meeting to finalize a clean-up action plan
10/27/04 – Texas Set and PUCT held meeting to determine a course of action for the clean-up (see Action Plan on previous slides)
10/29/04 – ERCOT sent lists and notice of clean-up activities to affected CRs
11/4/04 – ERCOT completed submission of ERCOT Initiated “Inadvertent” FasTrak issues on the 120 switches included in the clean-up activity. Additionally ERCOT sent revised list, including FasTrak IDs, to both CRs and TDSPs
11/11/04 – ERCOT identified 3 additional instances, initiated FasTrak issues and email notifications to CRs and TDSPs
11/18/04 – ERCOT sent TDSPs lists of 327Service Orders from 2004 that completed prior to the end of the CCO period (these lists include all instances of TDSP completing early in 2004 and not just those where the customer requested a cancellation)
1/17/05 – Outstanding FasTrak issues were escalated by Retail Client Services to CRs with open issues.

## Slide 6: Customer Objections in Complete Status

## Slide 7: Customer Objections in Complete Status
Outstanding Action Items
CRs to review FasTrak issues and provide updates in accordance with Action Plan
CRs to coordinate any corrective actions with ERCOT and the TDSP
TX SET to further discuss potential validation for TDSP completions prior to end of Customer Protection Period
ERCOT to report FasTrak issue completion at subsequent RMS meetings

## Slide 8
Pro-Active Transaction Resolution Measures Missing 867 Report Summary

## Slide 9: Missing 867 Report
Missing 867 Report
The Missing 867 Report will provide TDSPs information about Service Orders in a scheduled state for which ERCOT has not received an 867 completing transaction at least seven days after the scheduled meter read
Weekly report provided to the TDSP via the ERCOT Portal
Stats Summary:

## Slide 10: Missing 867 Report

## Slide 11: Missing 867 Report

## Slide 12
Pro-Active Transaction Resolution Measures
867s Received on Canceled Service Orders

## Slide 13: 867s received on Canceled Service Orders
Situation
ERCOT periodically receives 867_03 Finals and 867_04s for service orders that are Canceled in ERCOT systems. The Service Order Statuses that are considered Canceled are: Canceled (manually or concurrent processing), Canceled by Customer Request, Canceled by Customer Objection, Canceled Permit Not Received, Canceled with Exception, Unexecutable and Rejected by TDSP. This can indicate an out-of-sync condition between the TDSP and ERCOT.
Mechanism for Handling 867 RCSO:
Step 1: ERCOT produces 867RCSO data each Friday and submits a report file to each TDSP and CR via the ERCOT Portal
Step 2: The TDSPs review the FasTrak line items and take one of the following actions:
a) If the TDSP has cancelled the service order, no further action is required
b) If the TDSP has completed the service order, they will initiate a day-to-day FasTrak issue and work with ERCOT to get ERCOT systems changed to complete. Completion of canceled service orders will require the approval of the CR initiating the transaction.
(Note: For Cancel by Customer Objection, the TDSP will honor the cancel in their systems)

## Slide 14: 867s received on Canceled Service Orders
Notes:
Report above includes only data since August 2004 TX SET 2.0 Implementation
– due to changes in cancellation rules
Point of
Concern
To Raise to
TX SET

## Slide 15
FasTrak Issue Status
2003 Day-to-Day
2004 Day-to-Day
2005 Day-to-Day
Data Extract Variances (DEV)
ERCOT Initiated Issues

## Slide 16: ERCOT FasTrak 2003 “Day to Day” Issue Stats (as of 1/28/2005)
Total ESI IDs worked on 2003 issues = 324,496

## Slide 17: Non-ERCOT FasTrak 2003 “Day to Day” Issue Stats (as of 1/28/2005)
Of the 97 New and In Progress Non-ERCOT issues, 11 are resolved and awaiting other party resolution check off
2 are for the year 2002

## Slide 18: FasTrak 2004 “Day to Day” Issue Stats (as of 1/28/2005)
Of the 7 New & In Progress, 2 are resolved and awaiting other party resolution check off
Total ESI IDs worked to date for 2004 = 224,399
Of the 2,231 New & In Progress, 269 are resolved and awaiting other party resolution check off
Number of ESI IDs not tracked

## Slide 19: FasTrak 2005 “Day to Day” Issue Stats (as of 1/28/2005)
Of the 273 New & In Progress, 188 are resolved and awaiting other party resolution check off
Total ESI IDs worked to date since January 1, 2004 = 4,794
Of the 1,178 New & In Progress, 221 are resolved and awaiting other party resolution check off
Number of ESI IDs not tracked

## Slide 20: FasTrak 2004/2005 Data Extract Variance Issue Stats (as of 01/28/2005)
Note: Of the 293 New & In Progress ERCOT Issues, 58 are resolved and awaiting other party resolution check off

## Slide 21: FasTrak 2004/2005 ERCOT Initiated Issue Stats (as of 01/28/2005)
These are issue initiated by ERCOT to the TDSP or CR as a result of one of the following projects:
  Customer Protection Period and 814.08
  867 Received on Canceled Service orders
  5 new issue types to support Energy Aggregation Management Department issue process