| PRR Number | 569 | PRR Title | Revision to Balancing Energy Payments from a Specific Resource |
| --- | --- | --- | --- |
| Impact Analysis Date | March 9, 2005 |
| Credit Impacts | YES _______ NO ___X__ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 6-LL (less than $100k) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | There are two key dependencies to the effective date: The pay as bid approach to Resource-specific deployments discussed in this PRR will not be effective until the implementation of EMMS Release 4, currently expected in June, 2005. The settlement system work cannot begin until the completion of the Lodestar 3.7 upgrade (PR-40066-01), expected to be implemented in March, 2005. Approximately 4 months is needed to code and test changes to the settlement system (Lodestar). |
| ERCOT Staffing Impacts (across all areas) | None upon system implementation. |
| ERCOT Computer System Impacts | Lodestar will need coding changes to incorporate the daily fuel index in settlement calculations and conduct thorough testing. |
| ERCOT Business Function Impacts | None upon system implementation. |
| Grid Operations & Practices Impacts | None. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None identified.

Evaluation of Interim Solutions (e.g., manual workarounds)

There is not a feasible manual workaround.

Comments

None.