## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
March 17, 2005

## Slide 2
Project Priority List (PPL)
Recent Implementations
  SMP/EMP 2.2 – 2/10
  EDW EMMS RSS – 2/16
    Enterprise Data Warehouse EMMS Replicated Source System
  Dynamic Ratings – 3/3
Upcoming Major Implementations
  Lodestar 3.7 Upgrade – 3/19 – PR-40066-01, Rank 0.32
  Siebel 7.7 Upgrade – 4/17 – PR-40066-03, Rank 15
  EMMS Release 4 – 6/9 – PR-30183-01, Rank 12

## Slide 3
Project Priority List (PPL)
Latest PPL posted to ERCOT.com on 3/8
  ERCOT projects moved below the line
    Disk Based Backup Rank 36
    Altiris DC Implementation Rank 37
      Likely to be reprioritized due to urgency
    Improvements to VSA/DSA – Phase II Rank 38
    EDW Lodestar Decommission Rank 39
    EDW EMMS Decommission Rank 40
    Other projects were cancelled or deferred to 2006 based on priorities
      Ranks 8, 10, 13.5, 23, portions of 16, 20, 29
  Slight reduction in capital budget occurred on 3/14
    Prior amount = $27,280,000
    New amount = $27,033,126
    Caused by transfer of funds from capital to O&M budget for implementation of EMMS SPR Enhancements (PR50040, Rank 34.5)

## Slide 4
Project Priority List (PPL)
Current Position of the Cut Line (see Excel copy of PPL)
  Cut Line is between Rank 35 and 36
  Projects highlighted in yellow are market requested
  Projects in peach are PUCT requested
  Projects in green are ERCOT requested projects that have been reprioritized below the line
  “Status” descriptions
    Initiation 1st phase O&M expenditure only
    Planning 2nd phase Capital expense for planning
    Execution 3rd phase Capital expense for execution
    Closed 4th phase Acceptance signoff and invoice clearing
    Others
      Blank No action taken
      On Hold Effort in phase 1, 2 or 3 has been stopped
      Deferred to 2006 Self explanatory
      Cancelled Self explanatory

## Slide 5
Project Priority List (PPL)
Questions?