## Slide 1: PMO Update to RMS
Troy Anderson
Program Management Office
December 16, 2004

## Slide 2
Project Priority List (PPL)
Recent Events
  Initial 2005 list ranked by PRS and approved by TAC in August/September
  2004 projects merged with 2005 project list
    Those expected to complete in 2004 were ranked 0.001-0.026
    Executing projects rolling into 2005 were ranked 0.11-0.41
  2006 rollover amounts estimated
    Reduced 2005 budget amounts
  “Cut Line” estimated at $35M
    Pending final approval of ERCOT budget
    The positioning of the line will move over the course of the year as new projects are added and existing projects are adjusted via change control

## Slide 3
Project Priority List (PPL)
Next Steps
  Market may consider reprioritizing market items that are below the line
    Priority 1.3 items (ranks 54, 56, 57)
    PRR 479 (currently a 2.1 priority, rank 72)
    Others?
  Adjust release plans once 2005 budget is approved

## Slide 4
Process Information
Posting of PPL
  Will occur at the end of each month starting 11/2004
    After month-end reconciliation with Accounting
  Where is it located?
    http://www.ercot.com/ProtocolRevisions/SCRRevfilesystem.cfm?action=viewfolder&path=../ercotpublicweb/market/ftp/SystemChangeRequests/Project_Priority_List … or …
    www.ercot.com / Protocols / System Change Requests / Project Priority List
Monthly PMO project updates to PRS

## Slide 5: Retail Ops 2005 Release Plans
Release RO 5.1
PR-40066_03 Siebel Upgrade (1.1)
PR-40019 Retail Testing Website (1.1)
Retail Transaction Process Data Transparency and Rptg
EDIM Retail Market Services
Retail Client Services Retail Market Reporting
ESI ID Retail – WS Sync
Retail Market Testing
Siebel
EAI (SeeBeyond/TIBCO)
TCH
PaperFree
Market Testing
Stakeholders
Systems
Q2 ‘05
Q3 ‘05
Q1 ‘05
Q4 ‘04
Q4 ‘05
Q1 ‘06
Release RO 5.3
Release RO 5.2
PR-40106 ERCOT.com (1.1)
PR-50026 SIR Enhancements (1.2)
PR-40034 Texas SET 2.1 (1.1)
Release 5.3
PR-50007 SCR 738 (1.1) Enhancements to Fast Trak
PR-50023 Potential Load Loss (1.2)
PR-50025 PRR 312 Enhance ESI ID Lookup (1.2)
Release RO 5.1
Release RO 5.2
Release RO 6.0 EAI
Release RO 6.0
PR-40066_06 EAI TIBCO (1.1)
PR-30184-03 Hawk TIBCO (1.1) (2004 carry over)
Related Middleware Projects

## Slide 6: Market Ops 2005 Release Plans
Release MO 5.1
PR-40066_01 Lodestar 3.7 Upgrade (1.1 – 2004 carry)
PR-40104 Zero Charge Enhancements (1.2 – 2004 carry) PR-40102 REC Enhancements (1.1)
PR-40015 TCR Report Enhancements (1.2)
PR-40093 RMR Automation (1.3 – 2004 carry)
PR-40108 PRR515 Disclosure of Local Congestion (1.1 – 2004 carry)
Settlements and Billing Load Profiling
Data Aggregation Data Management
Settlement Metering Wholesale Relations
Lodestar Metering MV90
TCR/REC TGR
TML Market Portal
Stakeholders
Systems
Q2 ‘05
Q3 ‘05
Q1 ‘05
Q4 ‘04
Q4 ‘05
Q1 ‘06
Release MO 5.3
Release MO 5.2
PR-40066_04 Lodestar 4.0 Upgrade (1.1)
PR-40044 ADAM (1.1)
PR-40007 SCR 727 Phase 2 (1.1)
EMMS Release 4 (4 MO projects)
Release MO 5.3
PR-50024 SCR 740 Enhancements to SCR 727 (1.2)
PR-50033 MV90 Upgrade (1.2)
EMMS Release 5 (TBD projects)
Release MO 5.1
Release MO 5.2

## Slide 7
Project Priority List (PPL)
Questions?