## Slide 1: Flight 0105 Update

## Slide 2: Flight 0105 Update
Flight manifest
8 New REPs are scheduled to test in 0105
4 Existing REPs testing in new territories
1 Existing REP testing for Bank changes
2 Existing REPs testing for change in EDI Provider
1 Existing REP testing for change in service order option

## Slide 3: Flight 0105 Update
Preflight Check
Flight sign-up deadline was December 8th
Test Matrix was sent out December 13th
Test beds are due January 10th
Connectivity Testing begins December 17th
Readiness for December 17th -- We are a go!

## Slide 4: Flight 0105 Next Steps
Flight Takeoff
Daily kick off call Friday January 21st
Transactions start to flow Monday 1/24 at 8:00 am
Daily status calls - MANDATORY
By January RMS (1/11/05)
Connectivity Testing should be 80% Complete
By February RMS (2/8/05)
Market scheduled to be on Day 12 of Flight 0105
  Connectivity should be complete
By March RMS (3/8/05)
Market scheduled to be on Day 32 of Flight 0105
  Last script scheduled to complete on Day 31